STAGE I AUDIT REPORT - ACTION PLAN

(Stage I audit by LRQA held From 01.04.2002 To 05.04.2002 )

| Sr No | Activity / Observation | Grade (O / I / N ) | Area | Target Date | Responsibility | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | No specific structured surveillance programme in CSCR | N | CSCR | 21.04.2002 | CSCR IC | Done |  |
|  | From Truck Rejection Note (RJN/SEC/4067) that the rejection rate was considerable resulting into loss of time / effort. No analysis being carried out. | I | C | 10.05.2002 | Zone IC "C Zone" / HOD / MR | In progress |  |
|  | Material inward Movement Procedure (RJN/SEC/2021) does not address the requirement / frequency for opening the package by security person. | I | C | 21.04.2002 | MR | Done |  |
|  | Arms / Ammunition : There is no control over the expiry date of the ammunition. | I | CSCR | 15.05.2002 | Office Coordinator / HOD/ MR | In progress |  |
|  | Dog Squad : Procedure not established to ensure receipt of latest information about health / care and medicines for dogs. | I | Dog Squad | 10.04.2002 | IC Dog Squad | In progress |  |
|  | PGRT : Waiting time for issue of Bar code Entry Permits was considerable based on the number of people waiting. | I | B | 21.04.2002 | Zone IC "B Zone" | Done |  |
|  | Perimeter / Boundary Wall Illumination: During night the illumination in the North and west side are limited making the camera surveillance during night quite ineffective. | O | B & A Zone | NA | HOD / Office Coordinator / MR | In progress |  |
|  | First Aid Solid Despatch: First Aid Box Available did not have the standard list of contents and expiry date of medicines. | I | C | 21.04.2002 | Zone IC "C Zone" | Done |  |
|  | Calibration record of Speed Gun not available. | N | Traffic | 21.04.2002 | Traffic IC | Done |  |
|  | There is no separate Quality Manual for the security business. However issues related to Quality policy and Objectives have been included in the procedure manual. | O | NA | NA | HOD / MR | NA |  |
|  | Arms : Mandatory Provisions of Arms ACT 1959 and Arms Rule 1962 need to be addressed in the Procedure | N | CSCR | 21.04.2002 | MR | Done |  |
|  | Threat perceptions have not been defined. | N | MR | 21.04.2002 | MR | Done |  |
|  | QMS does not adequately define the means by which continual improvement will be achieved | N | MR | 21.04.2002 | MR | Done |  |
|  | Customer Feedback to be taken from all categories of customers | I | MR | ongoing | MR | Done |  |