| RPL/Bechtel |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Reliance Petroleum Limited Jamnagar Refinery Complex Project Procedure 22960-G69-000-800/1202 TRAFFIC MANAGEMENT |  |  |  |  |  |
| 01 | 10.10.97 | For Implementation | CD | HSP |  |
| 00 | 25.09.97 | For review | CD | HSP |  |
| Rev | Date | Revision | By | Chkd | Appr |

# Contents

1. Purpose

2. Scope

3. Definations

4. References

5. Responsibilities

5.1 Chief of Security

6. Requirement

6.1 Transport

6.2 Communication

6.3 Manning

6.4 Activity

6.4.1 Static Traffic Posts

6.4.2 Traffic Patrols

6.4.3 Traffic Rules

6.4.4 Parking Areas

6.4.5 Fines / Penalties

6.4.6 Investigations

# Purpose

To establish a procedure for Traffic control in order to  ensure safe, smooth and uninterrupted flow of traffic.

# Scope

The procedure shall cover activities involved to exercise effective Traffic Control at RPL Jamnagar Site, which will include Refinery,  MTF, Haul Road, Township and in the Public Roads effecting the inward and outward flow of Traffic.

# Definitions

None

# References

None

# Responsibilities

## Chief of Security

The Chief of Security is responsible for preparing the plan and for implementing required necessary training. He will dedicate one security  executive with an exclusive Traffic team for specific task to plan , control & regulate the traffic.

# Requirement

## Transport

Vehicles as per the requirement of the job (Sumo / Gypsy ) fitted with Audio Visual  Signals  &  First Aid Kit.

## Communication

VHF Mobile Sets (Vehicle Mounted ) & Hand held walkie-talkie sets as per actual requirement.

## Manning

Deployment - As Per Attachment 1

## Activity

The activities shall be covered under following heads :

- Static traffic posts

- Traffic patrols

- Traffic rules at site

- Parking areas

- Fines / penalties

- Investigation

- Investigation

### Static Traffic Posts

All the Avenues have  approx. eight  main crossings each , which need to be manned  to have an effective control over the traffic movement .However presently only the most busy routes / crossings  will be manned by a S/G in ‘A’ & ‘B’ shifts ( as per the appendix ‘A’ attached ) . The number and location of the static posts is subject to periodical revision and  will increase with the increase in the quantum of traffic on the assessment of Chief Of Security . They will be responsible to control the movement of all the  vehicles on the road . They will ensure the following :

- All the avenues and streets are always kept clear for the movement of traffic round the clock .

- It will be ensured that PRIORITY is given to the traffic of Avenues over the one joining from Streets .

- They will ensure that all emergency vehicles ( i.e. Fire Tenders , Ambulance , Security Vehicles ) are always given a clear & uninterrupted passage whenever moving during  EMERGENCY . All other vehicles will be directed to give way to the emergency vehicles .

- Ensure NO OVER SPEEDING except emergency vehicles during the actual emergencies.

- Ensure no vehicle is allowed to park on the  avenues / streets except when permitted by security or in case of emergency .

- Ensure that no material is unloaded on the avenues / streets except when permitted by security in exceptional cases.

- In case of any violations the  S/G  will note Registration No. of  the  vehicle & report to the traffic / patrolling officer .

- They  will  also direct the material vehicles to respective store yards as per the route attached as per Attachment B

### Traffic Patrols

a )  For effective control of traffic movement the area has been divided in following Zones (details shown in Attachment C ) .

b )  Traffic patrol will be vehicle based . It will consist of 1x Officer + 2 S/G (including    driver). The patrol will take detailed briefing from Traffic Control Officer regarding :

- Route to be followed .

- Any specific task for the day .

- Stress upon detailed briefing to the static traffic guards by traffic patrol .

- About  ODC Consignment movement .

- About VIP movements.

- c)  Traffic patrols will keep complete area under surveillance by continuous patrolling

& ensure following :

- All the roads are kept clear for uninterrupted movement of traffic .

- Ensure that no vehicle is  parked in unauthorised areas .

- Ensure that no material is unloaded on the avenues / streets except when permitted by security in exceptional cases.

- Ensure no vehicle is allowed to park on the avenues / streets except when permitted by security or in case of emergency . However to facilitate the construction / commissioning activity we may allow to park vehicles on the right side of the road only

- Guide /direct the material vehicles to respective store yards as per the specified route if approached by the driver /  on observing the vehicle on wrong route  .

- In case of closure of the road due to any reason inform Shift Manager Security  & plan diversion , mark the diversion .

- In case of movement of  ODC consignment escort the same after thorough planning of route , appreciate routine traffic at the time of movement in consultation with Shift Manager Security .

- Be in communication with Shift Manager Security and inform him of traffic related matter .

- Remain on listening watch of the communication of other traffic  / area patrols so that to rush to their aid in emergency on instructions of Shift Manager

- Security.

- Brief & check the S/Gs on traffic duties .

- Spend time at important posts to study the functioning & to assess the difficulties being faced in execution of task by the guard & take remedial action in consultation with Shift Manager Security .

- In case of any violation of traffic rules take action such as :-

- Explain the driver about importance of adherence of traffic rules .

- Warn the driver for being careful in future .

- Prepare the debit note as per gravity of the transgression of the safety norms.

- Traffic Patrol Officer will take action at his discretion depending on the gravity of offence & finding a perpetual offender.

- In case any offender escapes from the scene of offence , he will ensure that information is passed to all exit points & all other patrols in no time .

- If the vehicle has left the site after committing the offence an instruction will be left at all entry points not to allow the vehicle unless permitted by Chief Of Security / Shift Manager Security .

- All occurrences will be recorded in Daily Occurrence Report of the Traffic Patrol Officer & Traffic Check List be maintained as per Appdx ‘D’.

### Traffic Rules

All vehicles moving at site will strictly adhere to following traffic rules so as to ensure smooth , safe & uninterrupted flow of traffic :-

- No vehicle to exceed the speed as decided by the management.

- No vehicle to use high beam light during night at site .

- No driver will be permitted to enter the site if found to be  under influence of intoxicants .

- No rash overtaking .

- Rider & Pillion of two wheelers to wear proper crash helmets.

- All vehicles to be parked in specified parking area only . Any vehicle parked in unauthorised place will be liable to penalisation .

- No material will be unloaded on  any of the roads unless permitted by security in extreme cases .

- No Wrong turning /driving on wrong side will be permitted.

- Triple riding on two wheelers not permitted .

- No vehicle (  personnel carrying four wheeler ) to carry  personnel more than the authorised capacity mentioned in its Registration Book .

### Parking Areas

To ensure proper  arrangements for parking of vehicles near the work areas , the parking areas have been designated.    No vehicle will be allowed to be parked other than these parking areas . However as and when plants / office complexes come up parking areas will be identified  marked to cater for the requirement.

Defaulters will be penalised  . Drivers will remain with their respective

Vehicles / in the parking area only . They will not  loiter around in the office / work areas .

### Fines / Penalties

All drivers will strictly adhere to the traffic rules , defaulters  will be severely dealt with .They will be liable to penal deduction / Black-Listed . Security officer / traffic patrol officer / will take the details of the defaulter & a record will be maintained of such defaulters with their photographs & the same will made available at  entry / exit points for ready reference .

a ) In Case of Reliance Employee

The EC No of the employee will be sent to the dept. and payroll section for information of the HODs and to deduct the amount from the pay of the employee respectively .

b ) In Case of the Contractor Staff / Labourers

A debit note ( as per Attachment F ) in triplicate will be raised , first copy of the same will be forwarded to contractor for suitable action , second copy will be sent to finance dept. to deduct the amount from the running bill of the contractor & third copy will be filed with security department . The deductions to be levied  are as under ( the penalties may increase on discretion of the security officer depending upon the gravity of the offence / situation )

| Sr. No. | Offence | Fine |
| --- | --- | --- |
|  | Exceeding speed limit of km/p/h | upto Rs 1000 /- |
|  | Unauthorised parking | upto Rs 300 /- |
|  | Driving with high beam on | upto Rs 500 /- |
|  | Driving under influence of liquor/intoxication | upto Rs 1000 /- |
|  | Riding / Pillion without helmet | upto Rs 300 /- |
|  | Triple riding on two wheelers | upto Rs 300 /- |
|  | Rash overtaking endangering life | upto Rs 1500 /- |
|  | Unauthorised dumping on roads | upto Rs 2000 /- |
|  | Wrong Turning / driving on wrong side | upto Rs 500 /- |
|  | Carrying excess personnel in vehicles | upto Rs 500 /- |
|  | Overloading of excess material | upto Rs 500 /- |
|  | Driving without valid driving license | upto Rs 1000 /- |
|  | Disobeying and, disregarding the signal of the safety security/Traffic personnel | upto Rs 2000 /- |
|  | Indulging in drawl / quarrel with RPL staff on duty | at last 2000/- |
|  | Assault on any project personnel | at last Rs 2000 /- |

#### Schedule of Powers

All patrols ( i.e. Area / traffic patrols ) & security officers while on their round will look out for any  traffic violation and carry out / direct traffic patrol to the site to control traffic. In case there is a requirement to raise any debit note / Challans , to penalize the offender the same will be done by traffic patrol officers . In case the traffic violation has been observed by any of the area patrols / security officer on round , action as under will be taken :

- Check Driver’s Entry Permit.

- Check Driving License for validity.

- Confiscate Driver’s Entry Permit.

- If the driver doesn’t has Entry Permit confiscate documents such as - Registration

- Book / copy of Challans ( incase of material vehicles ) .

- Driver will be told about the offence done by him .

- The driver will be asked to meet the Shift Manager on duty / Officer In Charge Traffic Control for further necessary  action & disposal .

- The documents so collected will be handed over to the Shift Manager on duty / Officer in charge traffic control as the case may be .

- Officer In Charge Traffic Control / Shift Manager Security will take action as deemed fit in light of traffic rules mentioned in para above / directed by chief of security .

- Debit note / Challan if required to be raised ,  will be done by shift manager security / officer in charge traffic control & copies will be forwarded ( as directed in para  FINES / PENALTIES above ) under their signatures .

### Investigations

Action in case of traffic accident & investigation of the same will be covered as mentioned below

#### In Case of Traffic Accidents During Working Hours

If information regarding accident is received by area patrol / control room / shift manager security they will :

- Immediately inform & direct traffic patrol of the concerned Zone to the site of accident .

- Direct area patrol of  the concerned Zone to reach the accident site in Aid to Traffic Patrol .

- Inform medical centre to rush ambulance to the site for evacuation of causality.

On receiving the information regarding traffic accident , the traffic patrol of the concerned zone will rush to the site of accident . Enroute the traffic patrol officer  will inform Shift manager security regarding the incident who will take action as mentioned above .The traffic patrol on reaching the site will carry out following :

- Control , Clear & Divert the Traffic if need be .

- Inform control room if additional strength is required .

- Contact nearest area patrol to come in for support .

- Arrange for evacuation of causality if required even before the arrival of  Ambulance .

- Desperse the gathering if any .

- Be on the look out for instigators among the crowd if any .

- Assess the situation for any probable I R Problems .

- Keep Shift Manager Security informed about the scene of accident , giving him minute to minute report .

- The Officer In Charge Traffic Control / Traffic Patrol Officer will carry out preliminary investigation as the format given in annexure -

- A detailed report will be submitted to chief of security by Office In Charge Traffic Control as per format given in annexure -

- Take action to disengage the vehicle involved in the accident.

#### In Case of Traffic Accidents During Silent Hours

If information regarding accident is received by area patrol / control room / shift manager security they will :

- Immediately inform & direct Traffic Patrol of the concerned Zone to the site of accident .

- Direct Area Patrol of  the concerned Zone to reach the accident site in Aid to Traffic Patrol .

- Inform Medical Centre to rush ambulance to the site for evacuation of causality.

On receiving the information regarding traffic accident , the traffic patrol of the concerned zone will rush to the site of accident . Enroute the traffic patrol officer  will inform Shift manager security regarding the incident who will take action as mentioned above .The traffic patrol on reaching the site will carry out following :

- Control , Clear & Divert the Traffic if need be .

- Inform control room if additional strength is required .

- Contact nearest area patrol to come in for support if required .

- Arrange for evacuation of causality , if required even before the arrival of  Ambulance .

- Desperse the gathering if any .

- Be on the look out for instigators among the crowd if any .

- Assess the situation for any probable I R Problems .

- Keep Shift Manager Security informed about the scene of accident , giving him minute to minute report .

- The  Shift manager security / Traffic Patrol Officer will carry out preliminary investigation as the format given in Appdx ‘G’. The same will be forwarded to Officer In Charge Traffic Control for further investigation the following day .

- A detailed report will be submitted by  Office In Charge Traffic Control to the Chief Of Security as per format given in Appdx ’H’.

- Take action disengaged the vehicle involved in the accident by using crane / Towing vehicle.

ATTACHMENT ‘G’

PRELIMINARY INVESTIGATION REPORT

PLACE OF ACCIDENT_____________________TIME OF ACCIDENT__________Hrs

DETAILS OF VEHICLES / PERSONS INVOLVED IN ACCIDENT________________

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

ROUGH SKETCH OF ACCIDENT SITE

1

E

‘’’’’’                         C                             A

B ‘’’’’’                               ,,,,,,‘’’’’                                    D

F

2

LEGEND

A :	DISTANCE BETWEEN LAND MARK - 1 & VEHICLE ______________________

B:	DISTANCE BETWEEN LAND MARK - 2 & VEHICLE ______________________

C:	DIAGONAL DISTANCE FROM LAND MARK - 1 & 2_______________________

D:	WIDTH OF THE ROAD AT THE ACCIDENT SITE _________________________

E:	DISTANCE FROM ROAD SIDE TO THE VEHICLE_________________________

F:	DISTANCE FROM ROAD SIDE TO THE VEHICLE_________________________

DERECTION OF MOVE OF VEHICLE

‘’’’’’’	LENGTH OF SKID MARKS _____________________________________________

( SIG OF INVESTIGATING OFFICER )

ATTACHMENT ‘H’

DETAILED TRAFFIC ACCIDENT REPORT

DATE OF ACCIDENT ______________________________

PLACE OF ACCIDENT_____________________________

BRIEF DISCRIPTION OF THE ACCIDENT_______________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

_______________________________________________________________________________

_______________________________________________________________________________

_______________________________________________________________________________

_______________________________________________________________________________

_______________________________________________________________________________

FINDINGS OF THE INVESTIGATING OFFICER

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

REMEDIAL ACTIONS IF ANY

_____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

ENCLOSURES :

1.___Sketch of accident site___________________________

2.___Statements of driver / drivers / eyewitness__________

3._________________________________________________

4._________________________________________________

5._________________________________________________

( Officer In Charge Traffic Control )

R E L I A N C E

Reliance Petroleum Limited

___________                   Project Office, Motikhavdi, Jamnagar - 361140_____________

debit note  FOR TRAFFIC OFFENCES

M / S : _______________________________

Your Vehicle ______________________      Reg.  No ___________________________ 	     driven by Mr _________________________Driving License  No.  _________________ was found violating the traffic rules - a brief report is as follows:-

_____________________________ on  ____________  At  ___________  Hrs.  He has been fined Rs___________ (Rupees_____________________________________) for the said violation. Accounts Dept..  has been advised to deduct the amount from your bills.

Representation, in any,  addressed to the undersigned may be filed within 10 days of the receipt of this note.

H S PANNU

Vice President ( Security & Vigilance)

C.C.  Accounts Department :-

Please deduct Rs __________________________  (Rupees_________________________________________) from the bill of the above mentioned contractor  for the offense committed by his employee as penal deduction.

In case of  MOU contractor, the amount is to deducted out of the profit & not allowed to be added to the cost.

Encl. : A brief report of the incident

ATTACHMENT ‘D’

check list - trafic patrol

shift____________     						DATE_____________

zone ____________

| sr. no. | checks | observation | describe exact location in zone | action taken |
| --- | --- | --- | --- | --- |
|  | routes for clearance |  |  |  |
|  | road cutting / blockage |  |  |  |
|  | unauthorised dumping |  |  |  |
|  | unauthorised parking |  |  |  |
|  | lighting arrangements |  |  |  |
|  | diversion required |  |  |  |
|  | traffic regulation in parking zones |  |  |  |
|  | misc |  |  |  |

handing over points for next shift

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

signature of traffic officer