| RPL/Bechtel |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Reliance Petroleum Limited Jamnagar Refinery Complex Project Procedure 22960-G69-000- 800-1208 MATERIAL MANAGEMENT |  |  |  |  |  |
| 00 | 25.11.97 | Issued for Inter Departmental Review | CD | HSP |  |
| Rev | Date | Revision | By | Chkd | Appr |

# Contents

1. Purpose

2. Scope

3. Definations

4. References

5. Responsibilities

5.1 Chief of Security

5.2 Chief of Material

6. Requirement

6.1 COMPANY’S  MATERIAL

6.1.1 INCOMING MATERIAL  ( COMPANY’S )

6.1.1.1 PROCEDURE  FOR INWARD MATERIAL MOVEMENT

6.1.2 OUTGOING MATERIAL (COMPANY’S)

6.1.2.1 OUTGOING NON- RETURNABLE MATERIAL (COMPANY’S)

6.1.2.2 PROCEDURE  FOR OUTWARD MATERIAL MOVEMENT

6.1.2.3 OUTGOING RETURNABLE MATERIAL (COMPANY’S)

6.1.2.4 PROCEDURE  FOR OUTWARD MATERIAL MOVEMENT

6.2 CONTRACTOR’S MATERIAL

6.2.1 INCOMING MATERIAL (CONTRACTOR)

6.2.1.1 PROCEDURE  FOR INWARD MATERIAL MOVEMENT

6.2.2 OUTGOING MATERIAL (CONTRACTOR)

6.2.2.1 OUTGOING MATERIAL (RETURNABLE ) (CONTRACTOR)

6.2.2.2 OUTGOING MATERIAL (NON-RETURNABLE ) (CONTRACTOR)

6.3 INTER-SITE MATERIAL MOVEMENT :

6.3.1 PROCEDURE  FOR INTER-SITE MATERIAL MOVEMENT :

6.4 INTRA - SITE MATERIAL TRANSFER

6.4.1 PROCEDURE  FOR INTER-SITE MATERIAL MOVEMENT :

6.5 ISSUE  OF MATERIAL AT  WAREHOUSES / YARDS ( COMPANY’S)

6.6 SCRAP DISPOSAL

6.6.1 PROCEDURE

7. ATTACHMENTS

7.1 ATTACHMENT - 1

7.2 ATTACHMENT - 2

7.3 ATTACHMENT - 3

7.4 ATTACHMENT - 4

7.5 ATTACHMENT - 5

7.6 ATTACHMENT - 6

7.7 ATTACHMENT - 7

7.8 ATTACHMENT - 8

# Purpose

The purpose of this procedure is to formulate guidelines for the access control of  material to ensure endorsement and monitoring of all movement. This procedure also provides guidelines to have a Material Gate Entry System, manual  or   Computerised. In order to keep a  check and record the movement to help  the materials Department to have a proper accounting it is imperative

# Scope

The procedure shall cover activities drills for Access Control  of Material  coming IN or going OUT the RPL site. This procedure describes the movement of material   which can  be either of RELIANCE or of the contractors.

# Definitions

None

# References

None

# Responsibilities

## Chief of Security

The Chief of Security is responsible to draft and implement a SOP for access control and monitoring of all material movement within the RPL premises.

## Chief of Material

The Chief of Materials will be responsible for the handling and accounting of material once it is cleared by Security for unloading in case of incoming material and for inspection of material and preparation of document for outgoing material.

# Requirement

The  procedure has been divided into two sub heads; Company’s material and Contractors Material. This has been done to facilitate separate accounting of each.

## COMPANY’S  MATERIAL

### INCOMING MATERIAL  ( COMPANY’S )

Material coming in the name of Reliance to be received by Project Store will enter through Construction Material Gate ( CMG ) - 1 / 2  in the refinery site.

Items received at CMG - 1 are Structure steel, Imported pipes & plates, Electrical items, Valves & Gaskets, Equipment spares, Packages, Paints, Chemicals and Misc. stores.

Items received at CMG - II   are Indigenous pipes, Pipe fittings, Rebars, Tore 	steel, Cement, Anchor bolts and Foundation bolts.

Indirect stores coming in the name of Reliance to be received by Indirect 	store 	shall enter through Township Gate.

#### PROCEDURE  FOR INWARD MATERIAL MOVEMENT

- Person / driver bringing the material reports to the security at the  designated material gate(CMG-1, CMG-2, Township Gate ) .The 	security personnel after checking the challan and the vehicle carries out a  	random check of the material. The vehicle is parked in the parking area  	and the individual is directed at the material entry point. In the material logging booth both at CMG - I / II personnel of material department 	are 	also present who receive the challans.

- At the material logging booth the security personnel record only the entry of the vehicle bringing in the material, the challan is stamped,  the driver / cleaner is issued with a Driver Token and the driving license of the driver is deposited with the security.

- If the material is required to be weighed the Vehicle is directed to the weigh bridge otherwise the driver is told to report  to the store personnel where the material is received by them  and an MRR (Material Receipt 	Report ) is made and the challan is kept with them at the gate. The vehicle is 	directed to the concerned store / yard / contractor for unloading under the supervision of store’s  personnel.

- After the material is unloaded and received, Tare weight is taken wherever required. The driver reports at the  Material entry Booth to the Materials department  personnel who after seeing the MRR on which the material receipt  stamp is placed by the person who has received the material at the unloading point. The  Materials Department will put their stamp on the challan for received material, acknowledge and sign it. This gives an authority to the security to allow the truck to go out after making an ‘Exit logging’ in their system. *The ‘Entry token’ is returned at the gate and the driver collects his license  before exit.

- In case of non bulk material(small items in small quantity) is brought inside, by any person the entry shall be made at the gate and the challan be stamped. If for any reason whatsoever the entry is not made at the time of entry the same will be regularised only after a written approval from the concerned Vice President / HOD.

- The same procedure is followed for material brought in by post / courier.

- The delivery challans will be processed by the materials department only 	after confirming the security  stamp at the entry gate. Any challan received without the security stamp shall be redirected to the security, for necessary verification and reconciliation.

- For ‘Incoming Returnable Material’ which is brought inside the premises in the name of RPL / RIL for any reason whatsoever, will have to be 	entered as Incoming material. At the time of exit it will go out on a ‘Non- Returnable Out Gate Pass’ duly signed by the authorised signatory.

- A number of consumable items are coming in the name of RPL   e.g. sand and aggregate etc. for civil construction. These shall be received by company’s commercial  department and directly issued to the contractors e.g. L&T, DODSAL etc. Material of this nature will be recorded in the    appropriate register at the entry point and the Challans will be stamped and & signed by the security.

### OUTGOING MATERIAL (COMPANY’S)

The outgoing material are ‘Non-Returnable or Returnable’.

** All Out Gate Pass ( OGP ) for Reliance material shall be made through   Reliance Materials Department only.

#### OUTGOING NON- RETURNABLE MATERIAL (COMPANY’S)

The items included in this type of material movement may be due to the following reasons:

- Rejection

- Completion of job

- Transfer to other location

- Remnant items

- Scrap

#### PROCEDURE  FOR OUTWARD MATERIAL MOVEMENT

- On receiving the information from the material department the empty truck is allowed inside for loading of material, after recording the vehicle details at the gate.

- The vehicle is checked, * ‘Entry Token’ is issued to the driver and is directed to the concerned Department / store or to the weigh bridge for tare weight if required.

- Loading is supervised by the responsible person of the concerned department

- Loaded vehicle reports back at the gate along with the ‘Out Gate Pass’.

- In case the material is to go by hand the person carrying the material reports along with the ‘Out Gate Pass’ and the material at the main gate.

- It shall be ensured by the security at the gate that the ‘Out Gate Pass’ is signed by the Authorised Signatory and the signatures match.

- As per the vehicle entry serial number, the ‘Exit’ is logged at the gate. The ‘Out Gate Pass’ is stamped and the material is checked as per details and descriptions given in the ‘Out Gate Pass’. It will be allowed to go out if all is OK. Discrepancy if any is reported to the concerned store by detaining the vehicle. It will only be allowed after complete satisfactory reconciliation and recheck.

- The ‘Out Gate Pass’ is stamped after verification, and duplicate copy of the ‘Out Gate Pass’ is retained at the gate for records.

- After completing of the above formalities, the driver returns the ‘Entry Token’ and the vehicle / person is allowed to go.

- Supervision for loading of packed material / bulk quantity to be mutually  decided by security and Materials Dept. on case to case basis.

#### OUTGOING RETURNABLE MATERIAL (COMPANY’S)

This will include those items which are going out temporarily and will come back into the site e.g. machinery going out for maintenance or to different site for some work. In certain cases parts are sent out and while returning they are assembled into a machinery /  equipment, thereby loosing their identity. Such cases shall be cleared on the basis of written certification from the concerned HOD .

The ‘Out Gate Pass’ shall be valid for the day it is made and signed. The material necessarily exits on the same day. Fresh  ‘Out Gate Pass’ shall be made if the material does not exit on the same day

#### PROCEDURE  FOR OUTWARD MATERIAL MOVEMENT

- The procedure is same as in outgoing non-returnable material.

- The material movement is logged at the gate in separate  register to be 	designated as “Outgoing Returnable Material”  - RPL and an update is 	maintained to keep a track of the material on the likely date of return.

- When the returnable material is coming back, it must be accompanied 	by the ‘Out Gate Pass’ on which it had gone.

- In case the material sent out on ‘Returnable Out Gate Pass’  comes 	back in parts/ installments, the returned quantity is recorded in register and the balance of each item is updated in the Out Gate Pass. The 	‘Returnable Out Gate Pass’ is finally stamped  only when all such material is returned to the plant.

## CONTRACTOR’S MATERIAL

For Contractors’ material gates designated for material movement are Refinery Gate, Township Gate and MTF Gate. They must get all their material logged at these gate. Padana Gate shall be used only for inter - site material movement / transfer for only those contractors who are working at Pipli / Padana & Lakhiya Quarry.

All  Contractors have a  common Incoming & Outgoing Registers.

### INCOMING MATERIAL (CONTRACTOR)

#### PROCEDURE  FOR INWARD MATERIAL MOVEMENT

- Any person / vehicle when reports at the main gate with contractors’ material. The material shall be either Consumable or ‘Incoming Returnable Material’.

- The security guard at the gate checks the challan and carries out a random check of the material. The vehicle is directed to the parking area and the driver is sent to the material logging booth.

- The challan of the material is stamped and a copy of the challan is retained at the gate if required a xerox copy is retained. The details of the challan is logged into the register / computer for records

- The challan / list of items is stamped, * ‘Entry Token’ is issued and the driver’s license is retained by the security . The person or the vehicle is directed to the yard / office of the contractor.

- At the time of exit the vehicle is checked, the entry token is withdrawn and the driving license is returned. After seeing the ‘Received stamp’ of the contractor the vehicle is allowed to go after the exit entry.

- In case some material is brought inside the premises and is required to be taken back on the same day (e.g. Samples, tools etc.). The challan 	/ list accompanying the material shall be produced at the  Security gate. The Security personnel shall tally the material with the challan / list 	and endorse on it as ‘Same day Returnable’  and keep a copy of the said challan / list at the gate. Such material will be allowed to be taken out on the basis of   same document.  However if for some reason the material is held back and is sought to be taken out  on the  subsequent day / days, it shall be permitted out  but only on the written request from the Authorised Signatory of the concerned Department.

### OUTGOING MATERIAL (CONTRACTOR)

All Contractors shall have a common register to be designated as 	‘Contractors 	Outgoing Material Register’ .

All outgoing material of contractor(s) shall be recorded in the same ‘Outgoing Register. All contractors material shall go out from the same gate from where they had entered for the first time.

#### OUTGOING MATERIAL (RETURNABLE ) (CONTRACTOR)

There shall be no contractor’s material to be allowed to go out as returnable except for the empty barrel going out for diesel, empty gas cylinders for refilling and tyres & tubes for going out for maintenance. 	They shall be having a separate OGP and shall be recorded in a register maintained for all the contractors.

#### OUTGOING MATERIAL (NON-RETURNABLE ) (CONTRACTOR)

- This is in case the material is not to come back to the site or the contractor is 	finally winding up and moving out.

- In this case the material shall be accompanied by Contractor’s  “Out Gate 	Pass’  signed by the Authorised Signatory of the contractor and countersigned  by the concerned RPL / RIL officer. The original challan ( containing list of  items ) on which it was brought in for the first time 	which was stamped by  the security shall also be produced if asked for. It shall be the contractors’ responsibility to submit the specimen signature of their authorised signatories and of the RPL engineers under whose supervision they are working and are authorised to countersign their gate pass, to the RPL  security.

- There may be some material brought in for use in the project construction 	attracting various statutory duties / levies. Any leftover items, other than recorded incoming returnable, shall be permitted to go out only on written 	approval of Construction and Commercial Chiefs, who will complete all 	reconciliation of their terms of contract and also statutory legal provisions. Such material is deleted from the list and the security entry register. Rest of the security procedure is same as followed in RPL outgoing material.

AUTHORISED SIGNATORY  shall be a RPL / RIL official Employee who is delegated the power to sign Non Returnable / Returnable Out Gate Pass of RPL / RIL / Contractor(s). The list of these officials along with their specimen signatures shall be available at the gate clearly specifying the type of Out Gate Pass they are authorised to sign. The list of these authorised signatories shall be decided at the highest level in each department.

## INTER-SITE MATERIAL MOVEMENT :

Right from the project stage through the steady stage, there will always be a requirement of moving / transferring many kinds of stores & material from one site (refinery plot, housing plot & MTF plot) to another. During the construction stage when there is a race against time and the movement is going to be tremendous and regular, it will be difficult to trace a material which goes out to different sites on a out gate pass even though it is logged separately or as part of the material / stores going out. Once the material is going out for site transfer it has to reach the other site but the material going out on Non Returnable Out Gate Pass does not come back.

### PROCEDURE  FOR INTER-SITE MATERIAL MOVEMENT :

To keep a separate track of all the inter site / plot material transfer, a Standing Security  Procedure required to be followed is prescribed for such material movements.

- The department requiring to send / transfer material from one site / plot to another on returnable / non returnable basis, is required to fill the details, of material in the prescribed format. The gate pass is required to be signed by an Authorised Signatory as per the procedure of Outgoing Material Movement on Out Gate Pass.

- Two copies of duly filled Inter Site / plot Material Transfer Gate Pass are presented at the gate.

- Person / vehicle carrying the material reports at the gate ( both during exit / entry ), hands over the Inter Site / Plot Material Transfer Gate Pass to the security who in turn checks the material as per the list.

- A separate register designated as ‘Inter Site / Plant Material Movement Register’ is maintained at the gate for such material movements. Relevant logging is done and the date & time are logged in the register. Both copies of the Inter Site Material Transfer gate pass are stamped. One copy shall be retained at the exit gate and the other copy goes along with the material to the concerned  receiving department / site.

- At the receiving site / plot gate the material is checked by the security as per the Inter Site Material Transfer Gate Pass and logging including date & time is done in the Inter Site / Plant Material Movement Register. The second gate pass copy is stamped again. i.e. Material movement from one site / plot  to another will be logged and stamped at both the gates of exit and entry.

- Each department shall be required to maintain a separate serial no of such gate pass with the name of department as prefix to the serial number.

- In case the material which was transferred temporarily, comes back to the same site the lower part of the same format ( on which it had gone out ) shall be used and same route and procedure must be followed.

(a) Security at the gate shall make the relevant entries in their registers at 	the concerned entry number and also update their copy of ‘Inter Site /Plot  Material Transfer Gate Pass’.

(b) In case the material sent out on ‘Returnable Inter Site/ Plot Material 	Transfer Gate Pass’ comes back in parts  / installments, the returned 	quantity is recorded in register and the balance of each item is updated in 	the 	Gate Pass. This will only be done at the gate from where the material had gone out initially.

Note : This procedure will not be applicable to the materials going to / coming from any of the city offices i.e. HMC / Mangal Vihar / Guest Houses etc. For such movements the OGP procedure will be used.

## INTRA - SITE MATERIAL TRANSFER

During the project stage there will be a requirement of moving / transferring stores & material from one place to another within the site. Several contractors operating on each site will have their material stored in different yards and will move it to their work places. Our site being large with so many contractors and sub-contractors operating on it , there is requirement to have a system to check the authenticity of  movement of material on the site.

### PROCEDURE  FOR INTER-SITE MATERIAL MOVEMENT :

- Each movement of material shall be accompanied with an authority justifying its movement. Any material coming in from outside will have the challans, any material being issued from the store / yard must have a material issue note (MIN) as per the procedure already prescribed.

- Similarly any material moved within the premises of Refinery / HSG / MTF site  must be accompanied by a written authority. This procedure will also be applicable for the material belonging to the contractors as well as the RPL material issued to contractors and in their custody.

- For the sake of uniformity the format of ‘Material Movement Note’ (MMN) is attached herewith as Annexure MMN. The MMN will necessarily have to be issued from the place from where the material has started moving. It shall also indicate the destination.

- These MMNs shall be collected at the destination by the receiver of the material.

## ISSUE  OF MATERIAL AT  WAREHOUSES / YARDS ( COMPANY’S)

Material stored in the storage yards / warehouses when initially received by the RPL/RIL Material’s department may be issued to the contractors as and when required by them. These storage yards may be open / closed and may be surrounded by wall / barbed wire fencing having a gate.

Responsibility to issue the material will primarily be of materials department. Security department will be the guardian of the material during the silent hours and will be acting as an overseeing watchdog.

Whenever any transaction is to take place, the presence of material’s department representative is mandatory, it will take place under his supervision and responsibility.

The security  will keep a watch as a third party and may carry out a random check  / detailed check as and when called for. He shall not allow any transaction in the absence of material department’s representative.

For Out Going Material from the yards / warehouse a Material Issue Note (Min) will originate from the materials department, and a Material Issue Gate Pass  ( sample attached ). The security may check the Material Issue Gate Pass and match the signature with the list of signature of the authorised persons from the stores department. The material will be allowed to be moved out by concerned contractor under the supervision of the store’s representative.

If the material issued from the RPL yard to a contractor is to go from one to any  other site e.g. Refinery / MTF / Township / Padana Quarry etc. then the signature  of the authorised signatory from materials department will be required to allow the material to go out of that site.

## SCRAP DISPOSAL

Manufacturing plant and especially Refineries generate a lot of scrap.  This scrap may be iron, steel, copper, aluminum, cables, instruments, bearings, and packing materials etc.  The aim of this write up  is to envisage the  procedure for scrap disposal which gets accumulated in course of normal day to day activities associated with the process of construction and functioning of the plants. The scrap may be useless for the parent plant but they are of great value for others. The possibility of misappropriation in this process is very high so an extra care and vigilance is required at the time when it is being sent out.  The proper handling and correct disposal of scrap also generates lot of revenue for the plant.

### PROCEDURE

- The scrap generated in each plant is dumped outside the plants and shop floors in their scrap bins. ( It is the responsibility of the  Head of the Department that no new / useful items are disposed off in the garb of scrap).

- The scrap  is collected from different bins and stored in the central scrap yard under the supervision of Materials department.

- Once the contract is awarded for the disposal of scrap, the commercial / material department intimates the security department for the date and time of loading. The intimation must come in at least two hours in advance along with the name of contractor, type of scrap and the registration number of the truck to be used.

- Once the truck reports at the gate the materials department is contacted on telephone to confirm the scrap loading truck. On the basis of this information the empty truck is taken in for scrap loading.

- Logging is done in the computer as “empty in” and a driver / cleaner entry token is given to the truck’s crew. The routine security check of the truck  an its crew is done by the security guard.

- After the “in entry” is logged the truck moves to the materials department for loading under the supervision of material department’s personnel.

- From the material department the truck goes to the weigh bridge for tare weight.

- From the weigh bridge the truck moves to the central scrap yard for loading of scrap and the truck is loaded in the supervision of material department.  (The security department brief their personal to take extra care for the scrap. The security may deploy a security guard to oversee the loading, but the supervision  of loading of scrap and its disposal is primarily the responsibility of materials department).

- After loading of scrap the truck reports at the weigh bridge for ‘Gross Weight’.

- From the weigh bridge the truck goes to the materials department to complete the documentation. The ‘Non - Returnable Out Gate Pass’ ( OGP) / Invoice is prepared by the material department.

- After the documentation, the loaded truck reports at the security gate for exit.

- The out gate pass/ invoice is checked by the representative of the material department and plant excise dept. and all the documentation is confirmed.

- The Out Gate Pass / invoice is stamped and a copy is retained at the gate. Here the security checks the truck and crew thoroughly. The truck may even be taken back for re-weighment.

- The exit is logged in the computer and the entry token is taken back.

- The truck is allowed to go out.

# ATTACHMENTS

## ATTACHMENT - 1

Reliance Petroleum Limited

FORMAT FOR LIST OF AUTHORISED SIGNATORIES

The following Company Officers are hereby permitted to sign Out Gate Pass (OGP) for

__________________ Department.

| Name | DESIGNATION | Specimen | aUTHORISED TO SIGN |  |
| --- | --- | --- | --- | --- |
|  |  | SIGNATURE | RETURNABLE (Yes/No) | NON -RETURNABLE (Yes/No) |

Sign. HOD

## ATTACHMENT - 2

Reliance Petroleum Limited

Project Office, Motikhavdi, Digvijaygram P.O. Dist. JAMNAGAR - 361140.

MATERIAL OUT GATE PASS

‘COMPANY’S MATERIAL’

(RETURNABLE / NON- RETURNABLE)

OGP No.			:				OGP DATE		:

STORE / Department	:

ORDER REF No.		: 				REF DATE		:

VEHICLE No.			:				CARRIER’S NAME &	:

PARTY’S NAME		:				SIGNATURE		:

& ADDRESS    						DESTINATION	:

EXPECTED DATE OF RETURN (FOR RETURNABLE MATERIAL )	:

| Sr. No. | ITEM CODE | DESCRIPTION OF MATERIAL | UOM* | QUANTITY | VALUE |
| --- | --- | --- | --- | --- | --- |

_______________________________________________________________________________

REASON FOR MATERIAL GOING OUT: ____________________________________________________________________________

__________    ________        ___________              ___________        __________

PREPARED BY	ISSUED BY	AUTHORISED BY		SECURITY SIGN	          PARTY’S SIGN

________________________________________________________________________________

UOM* - unit of measurement ( Nos./ Kgs/bundles/packages/pairs)

## ATTACHMENT - 3

LIST OF AUTHORISED SIGNATORIES

Date--------------

The following are the Authorised Signatories to sign the Contractors’ Out Gate Pass (OGP ) / Inter Site Material Movement Note for M/S--------------------------------------------------------- working at --------------------------------------------------------------------site. The specimen signature of the RPL / BECHTEL engineers incharge working along with us are also given for contractors’ out gate pass ( OGP ) / Inter Site Material Movement Note.

CONTRACTOR’S

| Sr. No. | NAME | DESIGNATION | SPECIMEN SIGNATURE | AUTHORISED TO SIGN ( TYPE OF MATERIAL MOVEMENT ) ( Yes / No ) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | OGP Non Returnable | Tyres/Empty barrels/ cylinders | Inter Site |

RPL / BECHTEL

| Sr. No | NAME | DESIGNATION | SPECIMEN SIGNATURE | AUTHORISED TO SIGN (TYPE OF MATERIAL MOVEMENT ) |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | OGP( Non Returnable ) | Intersite Material Movement |

Security will be intimated immediately of any change in status.

( Signature of Contractor )		( Signature of RPL/BECHTEL Engineer site incharge)

## ATTACHMENT - 4

Contractor’s name

GATE PASS FOR TYRES, EMPTY BARRELS & CYLINDERS

Name Of Contractor___________________________________Ser. No.________

Date________________	Time_________________Of Leaving The Site.

Vehicle Number________________Carrier’s Name__________________

Expected Time & Date Of Return ________________________________

| SRNO | DESCRIPTION OF MATERIAL | QTY | REASON |
| --- | --- | --- | --- |

__________________                 ___________________                         ______________

Signature Of Carrier               Contractor’s Authorised                       Security Officer’s

Signature                                               Signature

## ATTACHMENT - 5

Contractors’ letterhead

CONTRACTORS’ MATERIAL OUT GATE PASS

(  NON- RETURNABLE)

OGP No.			:				OGP DATE		:

STORE / Department	:

VEHICLE No.			:				CARRIER’S NAME &	:

PARTY’S NAME		:				SIGNATURE		:

& ADDRESS

| Sr. No | DESCRIPTION OF MATERIAL | UOM | QTY | DATE / INCOMING ENTRY NO |
| --- | --- | --- | --- | --- |

_______________________________________________________________________________

REASON FOR MATERIAL GOING OUT:

__________________________________________________________________________

__________    ________          ___________           ___________          _________

PREPARED BY	AUTHORISED	     AUTHORISED		SECURITY SIGN	          PARTY’S SIGN

CONTRACTORS’         RPL/RIL/ BECHTEL

REPRESENTATIVE    REPRESENTATIVE

## ATTACHMENT - 6

RELIANCE PETROLEUM LIMITED

INTER-SITE MATERIAL TRANSFER GATE PASS

Returnable / Non Returnable

From:                          Department/ site                                                     Sr. No.:

To    :                          Department /Site                                                     Date    :

a) Name of person carrying: _________________

b) Veh No.                          : _________________

c) Expected date of return  : _________________ ( if applicable )

| Sr. No. | ITEM CODE | DESCRIPTION OF MATERIAL | UOM | QUANTITY | VALUE |
| --- | --- | --- | --- | --- | --- |

___________________________________________________________________________

REASON FOR MATERIAL GOING OUT:

_______________________________________________________________________

PREPARED BY	ISSUED BY	AUTHORISED BY		SECURITY SIGN		PARTY’S SIGN

_____________________________________________________________________________________________________

Sr. No. Of Material Gate Register :--------------------

IN CASE OF RETURNABLE MATERIAL( at the time of returning)

a) Date of return 	      :___________________

b) Name of person carrying :___________________

c) Veh. No. 		      :___________________

Detail Of Material

| Sr. No. | ITEM CODE | DESCRIPTION OF MATERIAL | UOM | QUANTITY | VALUE |
| --- | --- | --- | --- | --- | --- |

---------------------              -------------------

Signature  of  RPL              Signature  of

Returning officer                   Security

## ATTACHMENT - 7

CONTRACTOR’S LETTERHEAD

INTER-SITE MATERIAL TRANSFER GATE PASS

Returnable / Non Returnable

From: ____________  site                                                         Sr. No.:  ________

To    : ____________   Site                                                       Date    : _________

a) Name of person carrying: _________________  b) Veh No: _________________

c) Expected date of return  : _________________ ( if applicable )

| Sr. No. | DESCRIPTION OF MATERIAL | UOM | QUANTITY |
| --- | --- | --- | --- |

________________________________________________________________________________

REASON FOR MATERIAL GOING OUT:

________________________________________________________________________________

___________   ___________   _____________           ________              _______

ISSUED BY	AUTHORISED BY	   AUTHORISED BY	         SECURITY	           CARRIER’S

CONTRACTOR        CONTRACTOR             RPL / BECHTEL                             SIGN                           SIGN

_________________________________________________________________________________________________

Sr. No. Of Material Gate Register :--------------------

IN CASE OF RETURNABLE MATERIAL( at the time of returning)

a) Date of return 	                :___________________ b) Name of person carrying :___________________

c) Veh. No. 		  :___________________

Detail Of Material

| Sr. No. | DESCRIPTION OF MATERIAL | UOM | QUANTITY |
| --- | --- | --- | --- |

___________    __________    _____________        __________   ________

ISSUED BY	AUTHORISED BY	   AUTHORISED BY	     SECURITY	CARRIER’S

CONTRACTOR        CONTRACTOR             RPL / BECHTEL                        SIGN                       SIGN

## ATTACHMENT - 8

CONTRACTORS’ LETTERHEAD

INTRA-SITE

MATERIAL MOVEMENT NOTE (MMN)

NAME OF CONTRACTOR :_________________________________________

Date:_______________Time:__________   	  Ser No.:_______________

Name Of Issuer :____________________ 		  Place Of Issue :______________

Issued To :_________________________   	  Destination:_______________

By Hand / Vehicle Number:___________ 		 Carrier’s Name:____________

| Sr No | DESCRIPTION OF MATERIAL | QUANTITY |
| --- | --- | --- |

_________________________

Signature Of Authorised Person