| RPL |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reliance Petroleum Limited Jamnagar Refinery Complex Project Procedure 22960-G69-000- 1213 SECURITY PLAN – JETTY & PIPELINE FOR POLYPROPYLENE |  |  |  |  |  |  |  |  |  |  |
| 00 | 26. 02. 99 |  | CD | HSP |  |
| Rev | Date | Revision | By | Chkd | Appr |

1. INTRODUCTION

The propylene intake will start shortly from Lo-Lo jetty . Once this operation starts, the jetty and the pipeline shall be charged and product will travel through it from jetty to PP plant, say 20 km.

2. OBJECTIVE

To strengthen and beef up the existing security system to provide security coverage from Lo-Lo Jetty to PP plant on the pipeline to prevent any mishap.

3. THREAT PERCEPTION

- Sabotage on pipe line by miscreants

- Leakage on pipe line.

- Unintentional damage to pipe line

- Pilferage.

- Accident caused by Hot Job on adjacent pipes.

4. PRECAUTIONARY MEASURES

- Hot job to be carried out with authorised Work permit for specific area and period mentioned therein. (Specimen of Hot Job permits and the list of authorised signatories to be given by Operation Incharge).

- Such Hot jobs to be supervised by RPL staff/ Contractor’s representative.

- Bi-lingual signage to be fixed at different location to caution the people.

- Fire-fighting arrangement s to be kept in readiness to meet any emergency.

- HEC norms to be followed by all vehicles required to enter in Hydro- carbon area.

5. SECURITY SYSTEM

5.1. LO-LO JETTY

5.1.1. Physical Security Measures

  - Chanlink fencing toward western side .

  - Barbed wire fencing on eastern & southern side .

  - One gate of 4mtrs width along with a wicket gate of 01 mtr width shall be fixed on southern side entry to Lo-Lo jetty.

5.1.2. Access Control philosophy

Type of personnels entering the jetty shall be the company employees, Contract employees working on the jetty with the contractors, Contractor workers working with Reliance, Construction workers of contractors, drivers of transporters / Reliance hired vehicles and contractors.

- All personal entering the jetty shall be stopped at the landfall point check-post and shall be checked for authorisation of entry into Reliance premises, only those having valid id-card /entry permit shall be allowed to jetty area.

- Persons entering into Lo Lo jetty shall be once again checked at Lo-Lo gate and only those carrying RPL Id-card and authorised to work (list to be given by Operation incharge) will be allowed in. Entry to contract labour into Lo-Lo jetty will be regularised as under

- Contractor shall submit a list of labours on daily basis mentioning the Work Order No. and the list to be duly signed by the RPL employee (above manager), to authorise them to work on the Lo-Lo jetty. All these labours must have the regular Entry Permit also.

- At the time of entry into the fenced area all persons shall be frisked and no light / match stick / cigarette shall be allowed in that area.

- Special Pass shall be issued to labours as per list entering the fenced area of Lo Lo Jetty.

- This special pass shall be returned to security at Lo-Lo gate as and when they leave the fenced area. At the end of the day the contractor shall give a certificate and the security shall ensure that all labours have vacated the Lo-Lo Jetty area.

- No personnel vehicle will be allowed to enter the fenced area.

- Vehicles entering into fenced area for some emergency job will be required to be cleared by HSE confirming to safety standard fitted with Spark arrestor, double pole wiring and spark proof fittings etc.

5.1.2.Patrolling

- There will be regular bicycle patrolling and with a vehicle patrol along the pipeline from the culvert at Ave B in MTF to Moti Khavdi Junction.

- Dog squad Patrolling during night shall be done on the Haul Road pipeline.

- Static posts at all access gate on Haul Road, MTF entry & exit and road crossings.

5.2. HAUL ROAD

5.2.1. Physical Security Measures

- Gates shall be erected on either end of the Haul Road i.e. SH 25 – Haul Road Junction and Sikka – Haul Road junction.

- RRM Boundary Wall on either side of Pipeline and Haul road with Chain link fencing on the Ramp at Nani Khavadi crossing point.

- Barrier Gate on Haul road to prevent the entry on Haul road by villagers coming from Nani khavadi or from across the railway lines.

5.2.2. Access Control philosophy

- Only RPL vehicles having valid Vehicle Entry Permit will be permitted on Haul road.

- Contractor’s / Contractor’s hired vehicles having valid entry permit shall be allowed to pass through along with the personnel having valid entry permit.

- Any person not having a valid entry permit but travelling in the authorised vehicle shall not be allowed to enter in the haul road.

- No private vehicle will be allowed on this road.

- All vehicles passing through Haul road should have Spark Arrestor fitted in the vehicle.

5.2.3. Patrolling

  - There shall be round the clock bicycle patrolling along the pipeline dedicated

- for haul road pipe way.

  - There shall also be a mobile patrol on vehicle.

  - During night, Dog Squad patrolling shall be carried out.

  - Boat patrolling will be carried out on Seaside.

6. SOP FOR SECURITY PERSONNEL ON DUTY

  - All persons entering the haul road shall be checked for valid authority at the entrances.

  - No persons entering the haul road for carrying out any work on the pipeline/ jetty will be allowed without valid written permission from authorised person ..

  - No smoking / naked light will be allowed on the haul road / Jetty. (Cigarette / matchbox will be checked and stopped at the entrance).

  - Ensure proper Signage to be posted at different locations.

  - Briefing for safety measures to be done regularly by the supervisors.