| RPL |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Reliance Petroleum Limited Jamnagar Refinery Complex Project Procedure 22960-G69-000- 1214 SECURITY PLAN – FOR POLYPROPYLENE START- UP |  |  |  |  |  |
| 01 | 10.05.99 | For implemention | CD | HSP |  |
| 00 | 10. 03. 99 | For revision by project team | CD | HSP |  |
| Rev | Date | Revision | By | Chkd | Appr |

1. INTRODUCTION

The propylene intake will start shortly from Lo-Lo jetty . Once this operation starts, the pipeline shall be charged and product will travel through it from jetty to PP plant, say 20 km.

2. OBJECTIVE

To strengthen and beef up the existing security system to provide security coverage from Lo-Lo Jetty to PP plant on the pipeline to prevent any mishap.

3. THREAT PERCEPTION

- Sabotage on pipe line by miscreants

- Leakage on pipe line.

- Unintentional damage to pipe line.

- Pilferage.

- Accident caused by Hot Job on adjacent pipes.

4. PRECAUTIONARY MEASURES

- Hot job to be carried out with authorised Work permit for specific area and period mentioned therein. (Specimen of Hot Job permits and the list of authorised signatories to be given by Operation Incharge / as per the authorisation).

- Such Hot jobs to be supervised by RPL staff/ Contractor’s representative.

- Bi-lingual signage to be fixed at different location to caution the people.

- Fire-fighting arrangements to be kept in readiness to meet any emergency.

- HEC norms to be followed by all vehicles required entering in Hydro- carbon area.

5.  SECURITY SYSTEM

5.1.  LO-LO JETTY

5.1.1.  Physical Security Measures

- Chanlink fencing toward western side.

- Barbed wire fencing on eastern & southern side.

- One gate of 4mtrs width along with a wicket gate of 1.2 mtr width shall be fixed on southern side entry to Lo-Lo jetty.

5.1.2. Access Control philosophy

Type of personnels entering the jetty shall be the company employees, Contract employees working on the jetty with the contractors, Contractor workers working with Reliance, Construction workers of contractors, drivers of transporters / Reliance hired vehicles and contractors.

- All personal entering the jetty shall be stopped at the landfall point check-post and shall be checked for authorisation of entry into Reliance premises, only those having valid id card /entry permit shall be allowed to jetty area.

- Persons entering into Lo-Lo jetty shall be once again checked at Lo-Lo gate and only those carrying RPL Id cards and authorised to work (list to be given by Operation incharge) will be allowed in. Entry to contract labour into Lo-Lo jetty will be regularised as under

- Contractor shall submit a list of labours on daily basis mentioning the Work Order No. and the list to be duly signed by the RPL employee (above manager), to authorise them to work on the Lo-Lo jetty. All these labours must have the regular Entry Permit also.

- At the time of entry into the fenced area all persons shall be frisked and no light / match stick / cigarette shall be allowed in that area.

- Special Pass shall be issued to labours as per list entering the fenced area of Lo Lo Jetty.

- This special pass shall be returned to security at Lo-Lo gate as and when they leave the fenced area. At the end of the day the contractor shall give a certificate and the security shall ensure that all labours have vacated the Lo-Lo Jetty area.

- No personnel vehicle will be allowed to enter the fenced area.

- Vehicles entering into fenced area for some emergency job will be required to be cleared by HSE confirming to safety standard fitted with Spark arrestor, double pole wiring and spark proof fittings etc.

5.1.2.Patrolling

- There will be regular bicycle patrolling and with a vehicle patrol along the pipeline from the culvert at Ave B in MTF to Moti Khavdi Junction.

- Dog squad Patrolling during night shall be done on the Haul Road pipeline.

- Static posts at all access gate on Haul Road, MTF entry & exit and road crossings.

5.2. HAUL ROAD

5.2.1. Physical Security Measures

- Gates shall be erected on either end of the Haul Road i.e. SH 25 – Haul Road Junction and Sikka – Haul Road junction.

- RRM Boundary Wall on either side of Pipeline and Haul road with Chain link fencing on the Ramp at Nani Khavadi crossing point.

- Barrier Gate on Haul road to prevent the entry on Haul road by villagers coming from Nani khavadi or from across the railway lines.

5.2.2. Access Control philosophy

- Only RPL vehicles having valid Vehicle Entry Permit will be permitted on Haul road.

- Contractor’s / Contractor’s hired vehicles having valid entry permit shall be allowed to pass through along with the personnel having valid entry permit.

- Any person not having a valid entry permit but travelling in the authorised vehicle shall not be allowed to enter in the haul road.

- No private vehicle will be allowed on this road.

- All vehicles passing through Haul road should have Spark Arrestor fitted in the vehicle.

5.2.3. Patrolling

- There shall be round the clock bicycle patrolling along the pipeline dedicated

for haul road pipe way.

- There shall also be a mobile patrol on vehicle.

- During night, Dog Squad patrolling shall be carried out.

d.  Boat patrolling will be carried out on Seaside.

5.3. PIPELINE FROM AVE J TO PP PLANT

5.3.1. Physical Security Measures

- RRM Wall has been erected on either side of the pipeline on Ave J - from SH 25 to the culvert from where the pipes enter the Refinery boundary wall.

- Barbed Wire fencing to be constructed along the pipe line on the inner side of Ave J - from Wadi Opening to Street 1 and then parallel to Street 1 upto the point it crosses street 1 into RTF Area.

5.3.2. Access Control philosophy

- Only RPL vehicles with fire arrestor having specific permission in writing from authorised person will be permitted in pipeline area on Ave J.

- Person having no job on the pipeline will not be allowed to go on the pipeline. Only those having proper work permit along with the list of workers duly signed by authorised authorities shall be allowed to work.

- On Ave J side pipeline area no vehicle to enter without fire arrestor.

5.3.3. Patrolling

- There will be round the clock foot / bicycle patrolling along the pipeline on Ave J (one on Ave J, Three along the pipeline on the inner side upto RTF).

- There will also be a mobile patrol on vehicle of that zone.

- During night, Dog Squad patrolling shall be carried out.

5.4. SPHERE AREA

5.4.1. Physical Security Measures

- Barbed wire fencing on all four sides of the sphere area (Propylene & LPG Spheres), between street 1 & 2 and Ave E & F.

- One gate on each corner (total four gates).

5.4.2. Access Control philosophy

- No personnel vehicle (except fire & security) will be permitted into the fenced area.

- Any other vehicle allowed into the fenced area must have permission in writing from the authorised person.

- All vehicles entering in that area shall have spark arrestor.

- Person having proper work permit signed by authorised authorities shall only be allowed to enter and work in the sphere area.

5.4.3. Patrolling

- There will be round the clock patrolling.

- One gates on Ave E will be manned and the other three will remain locked (Keys with the security personnel on duty)- cutter gates.

5.5.  PP Line B

5.5.1. Physical Security Measures

- Barbed wire fencing.

- Four entrances into line B Area. - Gate One near street 7 (to be locked) - Cutter Gate, PP Control Room Entrance (will be manned), Second from Maintenance side through Line A (under construction) from wicket gate (to be manned) and Third through the flare side from str no 8 (to be manned).

5.5.2. Access Control philosophy

Type of personnels entering the PP operational area will be the company employees, Contract employees working permanently, Casual Contractor workers coming for any particular job for a day or two, Construction workers.

1. All personal entering the PP Operational area shall be checked at the security check-post for authorisation of entry, only those having valid id-card / entry permit will be allowed.

- Entry to contract labours into PP Operational will be regularised as under

- All contractor workers will be allowed through the PP gate No 3 (opening near street no 8).

- All contractor workers who will be permanently working in PP Operational area shall fill up the authorised form (sample attached), duly certified by the contractor and RPL (PP) authorised signatory (specimen signature required) Two photographs of each worker to be attached along with the forms.

- All these forms duly filled will submit in the Pass section by the contractor.

- Pass section will check the forms and after completion issue the passes to the contractor. Each of these passes will be valid for that quarter of the year and at the end of each quarter the contractor shall get it renewed from the security.

- For casual contractor workers or those who do not have a permanent pass for entering PP Operational Area. The contractor supervisor shall submit a list of his workers (sample format attached) on daily basis mentioning the Work Order No. and the list of workers, duly signed by the contractor and RPL authorised personnel (specimen signature required), to authorise them to work in PP Area.

- Based on this authority the security at PP Gate No 3 shall issue Special Temporary Entry Permit (Valid for One Day) to the contractor supervisor, who in turn wil distribute it to the workers.

- At the time of entry into the fenced area all persons will be frisked to ensure no lighter / match stick / cigarette be allowed in that area.

- This special one day valid pass will be returned to security at PP contractor workers gate as and when they leave the fenced area. At the end of the day, contractor / his supervisor and the security shall ensure that all workers not required have vacated the area and the special passes are returned to security.

- No vehicle other than emergency vehicles will be allowed to enter the fenced area.

- Vehicles entering into fenced area for special job will be required to be cleared by HSE confirming to safety standard fitted with Spark arrestor, double pole wiring, spark proof fittings etc and permission in writing from the authorised person (list required).

5.5.3.Patrolling

- There will be regular foot patrolling along the fence to prevent any unauthorised entry.

- Static posts at all operating access gates.

6. SOP  FOR SECURITY PERSONNEL ON DUTY

- All persons entering the operational area shall be checked for valid authority at the entrances.

- No persons entering the operational area for carrying out any work will be allowed without valid written permission from authorised person.

- No smoking / naked light will be allowed in the operational area. (Cigarette / match box will be checked and stopped at the entrance).

- Ensure proper Signage to be posted at different locations.

- Briefing for safety measures to be done regularly by the supervisors.

- No vehicle without spark arrestor to be allowed.

- Ensure lists of authorised signatories for all purposes at each gate / post.

- Proper mode of communication to be ensured.

REQUISION FOR TEMPORARY OPERATIONAL AREA ENTRY PERMIT

(VALID FOR ONE DAY ONLY)

CONTRACTOR'S NAME :

PLANT		:				AREA / ZONE:

VALID FOR DATE	:				TIME  From:               To:

TYPE OF WORK	:

WORK PERMIT (Required / Not Required) :

_____________________________________________________________________________

To: The Security

Please allow the following workers to enter into the _________________(Plant ) for one day.

| SNo | ENTRY PERMIT No (if any) | NAME OF PERSON | TEMPORARY EP No To be filled by security | REMARKS |
| --- | --- | --- | --- | --- |

I, the undersigned, certify that the details given above are correct and true to the best of my knowledge. I take full responsibility for the conduct and behavior of the above person engaged by me during the work at RPL Site.

(CONTRACTOR'S SIGNATURE)

APPROVED BY RPL AUTHORITY