| RPL |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Reliance Petroleum Limited Jamnagar Refinery Complex Project Procedure 22960-G69-000- 1218 ACCESS CONTROL - OPERATIONAL PLANT / BUILDING |  |  |  |  |  |
|  | 10. 03. 99 |  | CD/ CSR | SST | HSP |
| Rev | Date | Revision | By | Chkd | Appr |

## INTRODUCTION

During the overlap stage when the plants are being commissioned and simultaneously the construction activity is also in progress it is very necessary to have control on the access of these areas. As the construction labours are not very conscious about the safety precautions to be taken and the the type of hazards which are likely to occur it is important to keep them in control.

2. OBJECTIVE

To strengthen and beef up the existing security systems to provide security coverage to operational Plant / Building to prevent unauthorised entries & consequent mishaps.

# 3. PROCEDURE

3.1. Vehicles: Vehicles entering into the fenced area for any kind of job will be required to be cleared by the HSE conforming to the safety standards fitted with spark arrestor, double pole wiring and spark proof fitting etc.

No personal vehicle (except Fire and Security cleared by HSE) will be permitted into the fenced operational area. Any other vehicle allowed into the fenced area must have permission in writing from the RPL authorized person. (Specimen signatures required.)

3.2. Personnel: Type of personnel entering into operational Plant / Building:

- RPL Employees

- Contractor employees working permanently, casual or coming for any particular job.

- Visitors / Consultants.

3.2.1. All personnel entering the operational Plant / building shall be checked at the Main Access / Gate for authorization of entry. Only those having valid ID Card / Special Entry Permit will be permitted to enter.

3.2.2. Entry of Contractor Employees will be regulated as follows:

- All contractor employees are allowed through the Main Access Door / Gate only.

- All permanent contractor’s employees working for a long duration in operational Plant / Building shall fill up the authorized form (Sample attached) duly signed by the contractor and RPL authorized signatory (Specimen signatures required), with two passport size photographs of each worker.

- The contractor shall submit all these forms duly filled at the security Pass Section.

- Pass Section shall check the forms and issue the passes to the contractor. Each of these passes will be valid for that quarter of the year, at the end of each quarter the contractor shall get it renewed from the Security Pass Section.

- For casual contractor workers or those who do not have regular passes for entering the Operational Plant / Building, the contractor supervisor shall submit a list of his workers (Sample Attached) on daily basis mentioning the work order No and the list of workers duly signed by the contractor and the RPL authorized personnel (Specimen signature required). Based on this authority the Security personnel at the Main Entrance / Gate of operational Plant / building shall issue special temporary entry token (valid for one day only) to the contractors supervisor who in turn will distribute it to the workers.

- After the days work contractor’s supervisors will collect all the tokens and return them back to Security.

- For any token not returned the contractor would be penalized at the rate of Rs 50/- per day per token in the form of Debit Notes.

- Visitors required to visit operational Plant / Building shall take permission from the RPL person to be visited in operational Plant / Building on telephone. (Plant manager will make arrangement of Telephone at the Main Access / Gate). After permission by the authorized RPL person Security at the Main Gate / entrance will issue one day special Entry Pass to the visitor. It is the duty of the person to be visited to meet the visitor at the Main entrance / Gate or escort him to his office and back to the Main Gate / entrance after the meeting.

- At the time of entry / exit all the vehicles / personnel are liable to be checked.

- No lighter , match box, cigarette, camera  or any other objectionable substances will be allowed inside. Security shall ensure proper checking and frisking.

REQUISION FOR TEMPORARY OPERATIONAL AREA ENTRY PERMIT

(VALID FOR ONE DAY ONLY)

CONTRACTOR'S NAME :

PLANT		:				AREA / ZONE:

VALID FOR DATE	:				TIME  From:               To:

TYPE OF WORK	:

WORK PERMIT (Required / Not Required) :

_____________________________________________________________________________

To: The Security Officer

Please allow the following workers to enter into the _________________(Plant ) for one day.

| SNo | ENTRY PERMIT No (if any) | NAME OF PERSON | TEMPORARY TOKEN No To be filled by security | REMARKS |
| --- | --- | --- | --- | --- |

I, the undersigned, certify that the details given above are correct and true to the best of my knowledge. I take full responsibility for the conduct and behavior of the above person engaged by me during the work at RPL Site.

(CONTRACTOR'S SIGNATURE)                                        (APPROVED BY RPL AUTHORITY)

# PARTICULAR OF CONTRACTORS’ EMPLOYEE

( To be filled when seeking Special Entry Permit for operational Plants )

## CONTRACTORS’ NAME : __________________________________________________TEL. NO.____

MAIN CONTRACTOR _______________________________________________________TEL. NO.____

AREA OF OPERATION :NAME OF PLANT_________________________________________________

CATAGORY : SUPERVISOR STAFF / WORKER                                  TRADE : ____________________

EMPLOYEE’S NAME ___________________________________________ AGE____________________

BLOOD GROUP : _____________   RELEGION  ______________  STATE________________________

NEXT OF KIN :  ________________________________________________________________________

### ADDRESS

- PERMANET  : ____________________________________________________________________

CITY/TOWN/VILLAGE ______________________P.O.____________________ DIST _______________

NEAREST POLICE STATION ______________________________ STATE ________________________

- PRESENT : _______________________________________________________________________

______________________________________________________________________________________              Two Passport size Photographs to be attached

#### I the undersigned, certify that the details given above are correct and true to the best of my knowledge, I take  fully responsibility for the conduct and behavior of the person engaged by me during the work  at RPL site .

#### ___________________________ 				_______________________________________

#### SIGN OF CONTRACTOR/				SIGN / THUMB IMPRESSION OF EMPLOYEE

#### CONTRACTORS REPRESENTATIVE

#### ( NAME IN CAPITAL )

#### _______________________________________________________________________________________

#### APPROVED BY RPL AUTHORITY ( MANAGER AND ABOVE )

(I)  Construction/operation/others					(II) H. R. Dept.

SIGN   _____________________					SIGN ____________________________

NAME _____________________					NAME ___________________________

DESIGNATION _____________					DESIGNATION ___________________

_______________________________________________________________________________________

FOR USE BY SECURITY DEPT.

#### ENTRY PERMIT NO. ___________________

________________________

DATE OF ISSUE _________________________                                              SIGN OF PERSON ISSUING