| RDSCPL |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Procedure For OFC NETWORKING PROJECT 22960-G69-000- 800-1208B MATERIAL YARD SECURITY |  |  |  |  |  |
| 01 | 15.07.2000 | Issued for Implementation | CD | SST | HSP |
| 00 | 01. 07. 2000 | Issued for Security & Project Material Department's Review | CD | HSP |  |
| Rev | Date | Revision | By | Chkd | Appr |

- Purpose

The purpose of this procedure is to formulate guidelines for the access control of material formonitoring of all movement to and from the yards/warehouses for OFC project for proper accountability. This procedure also provides guidelines to have a Material Gate Entry System. In order to keep a check and record the movement to help the Materials department to have a proper accounting.

- Scope

The procedure shall cover activity drills for Access Control of Material coming IN or  going OUT of the OFC yards /Warehouses. These Warehouses/ Yards may be located at State Head quarter/ SCC. At these yards /warehouses the material for OFC project shall be received /issued to the contractors/shifted from one yard to another as per the

requirement.

- Abbreviations

SPM		- State Programme Manager

SSM		- State Security Manager

SHQ		- State Headquarter

SSC		- Spread Control Centre

OFC		- Optic Fibre cable

RTL		- Reliance Telecom Limited

MIN		- Material Issue Note

- Responsibilities

  - State Security Manager (SSM)

The State Security Manager is responsible to draft and implement a SOP for access control and monitoring of all material movement at RTL yards /warehouses. Aid and advise SPM / SCC in charge on security matters. To carry out and deployment of security personals, as per the threat perceptions in consultations with SPM/SCC in charge.

  - Yard / Warehouse in charge

The Yard /warehouse in charge will be responsible for the handling and accounting of  material once it is cleared by  Security for unloading in case of incoming material and for inspection of material and preparation of document for out going material.

- Requirement

The procedure has been divided into two sub heads: Incoming material and Out going material or Issue / transfer of material. This has been done to facilitate separate accounting of each.

  - INCOMING MATERIAL

Material coming for OFC project to be received by warehouse / yard in charge.

    - PROCEDURE FOR INWARD MATERIAL MOVEMENT

- Person /driver bringing the material will report to the security at the entrance of the yard. The security personnel after checking the challan and the vehicle will carry out a random check of the material. The vehicle will be parked outside the yard and the driver is directed to the yard in charge.

- No transaction shall take place if the yards  / stores in charge is not present.

- At the entrance of the yard, security personnel after confirming from the yard in charge records the entry of the material as per  the columns in the register(format attached). The challan is stamped and the driver is directed to the stores in charge office.

- After the material is unloaded and received , the driver will report at the office of warehouse/ yards in charge who after checking that the material has been unloaded, will stamp  the challan as material receipt acknowledgement and sign it (Specimen signature required). This gives an authority to the security to allow  the  truck to go out after making an ‘ Exit logging’ in their register. Security personnel will also check the truck / vehicle before it leaves the yard to ensure it goes out empty.

- In case of non-bulk material (small items in small quantity ) is brought inside, the entry shall be made at the gate and the challan will be stamped. If for any reasons whatsoever the entry is not made at the time of entry the same will be regularised only after a written approval from the SCC in charge and after confirmation from the State Security manager. The SSM will keep the SPM informed of all such cases of regularisations.

- The same procedure will be followed for material brought in by post / courier.

- The delivery challans will be processed by the materials department only after confirming the security stamp at the yard’s entry gate. Any challan received without the security stamp shall be redirected to the security, for necessary verification and reconciliation.

- For ‘Incoming Retrurnable Material’ which is brought inside the premises in the name of OFC stores / yards for any reason whatsosever, will have to be entered as Incoming material. At the time of exit it will go out on a ‘Non-Returnable out Gate pass duly signed by the authorised signatory(specimen signature required).

    - OUTGOING  MATERIAL

The outgoing materials are ‘ Non-Returnable ‘ only.

      - OUTGOING NON-RETURNABLE MATERIAL

The items included in this type of material movement may be due to the following reasons:

- Installation

- Rejection

- Completion of Job

- Transfer to other location

- Surplus items

- Scrap

      - PROCEDURE FOR OUTWARD MATERIAL MOVEMENT

The Out going material movement is logged at the gate in separate register to be designated as “Outgoing material Movement” (Specimen attached)

Material stored in the storage yards / warehouses shall be issued to the contractors as and when required by them.

Responsibility to issue the material will primarily be of materials department  / yard in charge. Security department will be the guardian of the material and will be acting as watchdog to prevent any  unauthorized movement & pilferage.

For out Going Materials from the yards / warehouses, a Material  Issue Note (MIN) will originate from the work site. This MIN shall be signed by the Reliance engineer in charge (specimen signature required ) on a particular segment under the SCC / SHQ yard. The supervisor representative of the contractor , who shall  receive the material from the yards should also sign this MIN. The security shall check the MIN and match the signatures with the list of specimen signatures of the authorised Reliance engineer in charge, in case of any problem he shall contact the store incharge.

- On receiving the information from the store in charge the empty truck is allowed inside for loading of material, after recording in the register (format attached) the vehicle details at the gate.

- The vehicle is checked and allowed to move into the yard.

- After processing the MIN, the yard / warehouse in charge will get the vehicle loaded under  his supervision.

- Yard /Warehouse in charge will ensure that correct quantity / quality of material is issued and loaded.

- After loading the Yard in charge will prepare the Out Gate Pass / Delivery Challan and hand over two copies of the same to the Contractor’s authorised representative.

- The contractor’s authorised person will also sign on the Out Gate Pass / Delivery Challan.

- In case the material is to go by hand the person carrying the material will report along with the ‘Out Gate Pass’ and the material at the warehouse gate.

- It shall be ensured by the security at the warehouse gate that the ‘Out Gate Pass’ is duly signed by the Authorised Signatory i.e. the yard / warehouse in charge and also by the Contractor’s authorised person i.e. the carrier.

- The Material will be checked as per details and descriptions given in the ‘Out Gate Pass’.

- As per the vehicle entry serial number, the ‘Exit’ will be logged at the gate. The ‘Out gate Pass’ will be stamped and the vehicle will be allowed to move out if all is OK. Discrepancy is any will be reported to the concerned store in charge and SCC in charge and the vehicle is detained. It will only be allowed to move out after complete satisfactory reconciliation / recheck and under written permission of the SCC in charge.

- One copy of the ‘Out Gate Pass’ / delivery challan shall be retained at the gate for records.

AUTHORISED SIGNATORY  shall be a PERSON (Reliance employee / Agency Staff ) who is delegated the power to sign Non –Returnable Out  Gate pass / Delivery Note / MIN of RTL Yards / Warehouse for issue of Material to contractor / movement from one place to another. The list of these officials along with their specimen signatures shall be available at the gate clearly specifying the  type of Out gate Pass they are authorised to sign. The list of these authorised signatories shall be decided at the SPM’s level.

- ATTACHMENTS

  - ATTACHMENT – 1

# FORMAT FOR LIST OF AUTHORISED SIGNATORIES

# Date: _______________

The following Executives are hereby permitted to sign Out Gate Pass (OGP) / delivery challan for (location)_____________________SHQ /SCC YARD / WAREHOUSE.

| EC No. | ### NAME | ### DESIGNATION | SPECIMEN SIGNATURE |
| --- | --- | --- | --- |

Name  & Signature     ____________________________

SCC IN CHARGE

Name & Signature     __________________________________

STATE  PROGRAMME  MANAGER

6.2. ATTACHMENT – 2

# FORMAT FOR LIST OF AUTHORISED SIGNATORIES

## Date: _______________

The following Executives are hereby permitted to sign Material Issue Note (MIN) for drawing of Material from (location)_____________________SHQ /SCC YARD / WAREHOUSE.

| EC No. | ### NAME | ### DESIGNATION | SPECIMEN SIGNATURE |
| --- | --- | --- | --- |

Name  & Signature     ____________________________

SCC IN CHARGE

Name & Signature     __________________________________

STATE  PROGRAMME  MANAGER

6.3. ATTACHMENT – 3

INCOMING MATERIAL REGISTER

Incoming material register should have the following columns

- Sr. No.

- Date

- Vehicle Registration No.

- Challan No.

- Party's Name

- Description Of Material

- UOM (Unit of measurement)

- Quantity

- Time In

- Signature (Security)

- Time Out (Empty Vehicle)

- Signature (Security)

- Remarks

6.4. ATTACHMENT – 4

OUTGOING MATERIAL REGISTER

Outgoing material register should have the following columns

- Sr. No.

- Date

- Vehicle Registration No.

- OGP / Delivery Challan No.

- Authorised Signatories' Name (Sender)

- Party's Name (Receiver & Location)

- Description Of Material

- UOM (Unit of measurement)

- Quantity

- Time Out

- Signature (Security)

- Remarks