PROCEDURE  FOR  MOVEMENT  OF ODC

ODC received at Jetty in Sikka is guarded by security.  Whenever it is required to be moved from Sikka Jetty to Refinery site advance intimation is given to Security Executive in MTF Area / Security Control Room in Refinery. The following procedure is followed :

For Small ODC’s :

Activity # 1

Security Executive of Traffic Team / MTF  co-ordinate the movement with Sh Deepak Gupta /  Sh Sameer Gupta.

Activity # 2

For small ODC’s, which can be moved on single trailer - the Haul  Road is cleared and the ODC is escorted by MTF Security Executive along with MTF Patrol.

Activity # 3

On SH 25 the traffic is controlled by the Traffic Officer for smooth crossing of ODC from Haul Road -  SH 25 Moti Khavadi Railway Crossing - Ave J.

Activity # 4

Once the ODC enters Ave J, it is escorted to its destination in the Refinery by Traffic Team Officer.

For Super Heavy ODC’s

Activity # 1

Information of ODC movement  is received 24 hrs in advance, from ODC Co-ordinators. Chief of Security is informed by Control Room.

Activity # 2

Co-ordination is done with Sh Deepak Gupta / Sh Sameer Gupta for the time, route of movement, destination and size of ODC. Time chosen for crossing the ODC on SH 25 is decided i.e. 0530 hrs or 1330 hrs, when traffic density on SH 25 is minimum.

Activity # 3

Police ( Panchkoshi B Div ) is requested in advance, to help control / stop the traffic on SH 25, for crossing of ODC into Ave J.

Activity # 4

On the day of ODC movement - Traffic team is briefed and road diversions are marked along the route. Security persons  are placed to control the diversions.

Activity # 5

For movement of  ODC from Jetty to Haul Road - SH 25 junction  ODC is escorted by the Security Executives of Traffic Team. The MTF Security  Team co-ordinates the movement between Jetty and MTF.

Activity # 6

Security Executives and his traffic team with the help of local police, stops the traffic on SH 25,  at the given time from both the sides to keep the Road clear for ODC. Once the ODC enters Ave J, SH 25 is opened for normal traffic.

Activity # 7

Escorting of ODC is done by Traffic Team Officer to the Destination.

Throughout  the movement of ODC, Security Control Room is kept informed.

ODC Movement Team :

ODC Co-ordinators- Sh Deepak Gupta / Sh Sameer Gupta.

RPL Traffic team officer.

Security Executive from MTF.

Safety Officer.

Equipment required for ODC movement :

Route diversion boards

Road Blockage equipment

PA Equipment

Alternate Route for SH - 25 Traffic -

The alternate route has been already been planned - in case of emergency if SH - 25 is blocked due to breakdown of trailer carrying ODC.

The route is approx. 2 KM bye passing Moti Khavadi village as per the sketch attached.

Attachment - Alternate Route

HAUL ROAD

CULVERT

TO DWARKA				SH - 25									TO  JAMNAGAR																													   300 MTR					STONE CRUSHER

MOTI KHAVADI												      AVE																			J	400																			MTR																																																										RAILWAY								BUNDH										LINE							ALTERNATE ROUTE - 2 KM																										CULVERT