PREPARATION STAGE  ( D - 5 )

| SNo | ACTIVITY | ACTION | RESPONSIBILITY |
| --- | --- | --- | --- |
| 1 | Formation of Core Group | Appex | - VVB |
| 2 | Identification of Key personnel | Crises management team as in the Major Emergency Management Procedure of BKT | APC / AGD |
|  | Distribution of Duties | To the concerned | APC / AGD |
|  | Education of employees and their families | Trg Centre to prepare a plan& logestics for education of employees | SD Mehta / SST / HSP/ BKT |
|  | Formation of Zone teams | Marine; MTF + Haul Rd & LC 4; RRTF &RTF; North of Str 1; Fuel Complex; CPP + PP & Aromatics; LC2 &MMC/ Padana Yds; Utility + Sulphur & Desal Plant; LC3 + Rail loading Area; Township. |  |
| 3 | Emergency Control Room |  |  |
|  | Identification of Control Room | Security Control Room |  |
|  | Alternate Control Room | War Room |  |
| 4 | Civil Defense Drills | A copy to be obtained | BKT/ SST |
| 5 | Communication |  |  |
|  | Two frequencies - | Installation of Two repeators - Township & SSO Tower ; Primary & Alternate frequency | SJB |
|  | Additional Wireless Sets to be kept ready | 50 Walkie Talkie sets | SJB |
|  | Base sets | To be fitted in both Emergency & Alternate CR | SJB |
|  | Telephones (emergency numbers) to be fitted. | Hotlines to ATC and Police Control Room | SJB |
|  | PA Systems to be installed |  | MAM / BRM |
| 6 | Physical Measures |  |  |
|  | Blackout Preparation |  | BKT & Team |
|  | Painting of window panes | Old news papers, black paint, brushes & painters to kept redy |  |
|  | Vehicles | Painting of vehicles headlight | Tpt / Admin Dept |
|  | Torches & Gas Patromax | Procurement of Torches and their modification | Admin |
|  | Preparation of Shelters |  |  |
|  | Identification & Digging of trenches |  | TSR/ DE/ PBMR/ Col K Sethi/ |
|  | Drainage | Drainage arrangement for trenches | TSR/ DE/ PBMR/ Col K Sethi/ |
|  | Earmarking of trenches |  | Zonal Heads to allocate in consultation with plant / construction mgrs |
|  | Sirens |  |  |
|  | Installation of sirens |  | BKT/ PLN/ MAM |
|  | Information regarding the tons / wails |  | BKT |
| 7 | Fire Fighting |  |  |
|  | Requisition Manpower | Executives having heavy DL to volunteer. |  |
|  | Tankers fitted with pumps at Control Room |  | UB |
|  | Ambulance of LC to be parked near control room |  | GRS |
| 8 | Other Preparations |  |  |
|  | Earth moving equipment to be identified and stationed near CR | Equipment and two operators / shift to be detailed | M Mohan |
|  | Food / water / resting place to be identified |  | KKV & team |
|  | Liaison |  |  |
|  | With Defense |  | SST |
|  | With Civil Defense |  | PN / CVJ/ RBG |
|  | Education |  |  |
|  | Briefing of Core Group |  |  |
|  | Briefing of Zone teams |  |  |
|  | Briefing of employees |  |  |
|  | Training of workers |  |  |
|  | Evacuation |  |  |
|  | Evacuation of families |  | KKV & Team |
|  | Evacuation of Labours |  | GRS/ RKS |
|  | Evacuation of Expats |  |  |

Immediate Actions to be taken in advance:

- Detailed plan for actions to be made as per MEPS during air raid / missile attack.

- Forming of core groups.

- Identifications of key persons required during the attack.

- Division of site into smaller zones (incul township and LCs).

- Owner teams of each zone to be identified and briefed of their duties.

- Reporting points to be identified for collection of key personnels on D-Day.

- Briefing of their duties (to be given to them in writing).

- Collation of contact nos and address of key persons and core group.

- Requisition of security / medical / fire manpower from other locations of Reliance.

- Detailed briefing of emergency personnel of impending danger and they be taken into confidence.

- Identification of Primary Emergency Control Room and Alternate Control room.

- Activation of medical centers in different areas to reduce load on TMC.

- Vehicles to be earmarked for :

- Transportation of key personnel.

- Transportation of Owner teams to their area of responsibility.

- evacuation of causalities.

- Siren for Blackout to be identified and all persons to be informed.

- Responsibility of carrying out lights out to be identified for each area to be earmarked.

- Blackening of windows to be done.

- Practice of Black out at short notice 4 - 5 min.

- Liaison with local defense / civil defense to be maintained for advance information.

- Digging of trenches in Township / LCs for shelter (drains may also be used). Educating people is important for various drills but in a way to avoid creating panic.

- Mode of communications (radio and line) to be tested and to be kept in readiness.

- Parking of heavy equipment to be scattered to minimise damage.