# DESIGN BASIS

1.Security is part of support services in WBS.

2. Emphasis has been laid to automise the security systems so as to minimise manpower, have better control and provide efficient service ( time & ability ).

3.The primary security units related to Security operations are –

- Control Room

- Access Control – Men

- Access Control – Material

- Safe Guarding of property & Assets

- Traffic Control

- Int & Vigilance

4. The various automation steps envisaged are –

- Gate Automation

- Access Control ( Men) – Use of Proximity cards for men & vehicles.

- Computerised system for logging of visitors.

- Computerised system for logging of material movement.

- Installation of cameras for monitoring.

5. For property protection the system envisages the use of frequent Mobile Patrolling Operations rather than posting a man permanently at a particular location. Taking into consideration the size of the site, seven mobiles ( Mike 1 – 7 ) shall be operating which will cover –

- Refinery 	 – 5 Mikes

- MTF     	 -- 2 Mikes

- Township	 -  1 Mike

Dedicated officers will be responsible for their areas and the coverage from patrols shall be round the clock, through outsourced personnels.

7. Control Room shall be manned by round the clock. There will be two officers in each shift to manage the Control Room operations and to coordinate all the security functions.

8. MAB will be manned by an officer, only during ‘G’ Shift.

9. Both the construction material gates have staffing to cater two shift operations. For all other gates namely- Symbolic Gate, Battery Limit Gate, Contractor Workers Gate, Main Material Gate, Liquid Loading Area Gate, Solid Material Gate (2 Nos) & MTF Gate will be manned round the clock.

10. MTF is part of the Main Security Setup –

- MTF Security incharge – one officer in ‘G’ Shift.

- MTF Gate and patrolling shall be done round the clock

- One officer in each shift for Port & Jetty.

11. Township Security is also an integrated part of the main security. Township Gate and Patrolling shall be manned round the clock.

12. Manpower has been calculated based on 16% Weekly Off and 12% Leave reserve. No Off / Leave reserve has been provided for people in ‘G’ Shift.

13. In view of heavy traffic load and increased no of traffic accidents a dedicated traffic wing staffed by Seven officers has been made.

14. Outsourced Category :

- Security Supervisors – 68.

- Security Guards        - 216.

Alternate to recruit 68 Security Supervisors in a separate cadre can also be done so as to manage the site and all security functions even in case guards are not available in emergencies.

## Functional Roles & Responsibility