| Sr. No | Task | Elements | PHILOSoPHY | methodology | work volumes during |  |  | decesions required / aswr | remarks |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | construction | transition | steady |  |  |  |
| 1. | ACCESS CONTROL (Men & Material) | The ground layout and number of Access control points Formulation of access control policy | Establishment of Identity and monitor the movement of Authorised / unauthorised men/ material |  |  |  |  |  |  |  |
|  |  | Planning & designing of access control system | Catagorise as per the priority / need of the Area Make use of best available options for efficient and viable system | Survey of similar industries at World level Comparision with Indian standards and requirements Level of Automation and its Stages |  |  |  | Acceptance of Philosophy Level of Automation Sanction and procurement of Gadgets and systems |  |  |
|  |  | Approvals | Placing the above referred Plans to the Apex Committee |  |  |  |  |  |  |  |
|  |  | Implementations |  | Procurement of Systems Formation and approval of procedures Training of Security personnel Application of Procedures Ensuring Compliance | Employees (1900) Company (1500) Expiates (200) Associates (200) Contractors (80,000) Visitors (300) Vehicles (8000) |  |  |  |  |  |
|  |  | Review |  | Feedback on the current system Identification of Anamolies Data collection Analysis Findings and conclusions Submission for approvals Revision if required |  |  |  |  |  |  |