| 1 | Overall management |  | - Finalise control room locations &manning schedule - Decide teams - Validate major assumptions - Labour colony occupancy - Crude MV casting off - Families & expat evacuation - Demobilization of Engg/ procurement manpower to minimise manpower at site - Crude Unit operation : - Prove – stop - Do not start - Run - Approve all plans - Communication meetings - Validation through mock drills - Declare the “D” day & clearance to execute plan | HRM/ APC/ AGD/ VVB |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | During emergency | - Communication with all concerned - Direct control room incharge |  |  |  |
|  |  | # Post emergency | - Declare withdrawal of emergency and execution of post emergency plan |  |  |  |
| 2 | # Security | Pre-emergency | - Increase patrolling in Tank Farm, Jetty & Refinery - Check for identity of inhabitants of labour colony - Expedite fencing around RTF - Improve restrictions on document being taken out, external e-mail, ISD/ STD facilities - Finalise location of trenches/ shelters in Refinery, township & MTF - Divide whole complex into areas and nominate security teams and commanders - Get overall plan validated by Airforce & Navy - Set up communication system for getting information of “D” Day & “H” hour - Issue guidelines for black out : - Siren - Curtains - Torches - Head lights etc - Trial of black out (aerial view) - Procure explosive sensors/ sniffer dogs - Trial of all VHF/ Walkie talkie sets - Trial of all sirens - Stop entry to haul road across boundary | HSP/ SST/ SCM |  |  |
|  |  | During emergency | - Receive message of emergency from Airforce control room - Assist in evacuation, traffic control - Sound the siren - Be overall in-charge of the control room - Communication with Airforce/ Navy/ District authorities |  |  |  |
|  |  | Post emergency | Restore normalcy |  |  |  |
| 3 | Operations | Pre-emergency | - Consume C3 from Cryogenic storage and spheres as much as possible - Distribute Crude, Diesel, LPG in as many diverse tanks as possible - Trial of CDU - Expedite mechanical completion of Kerosene merox - Take trial of flare without pilots - Modification for switching off plant lights in shortest time - Modifications to switch off perimeter alarm lights, aviation lights etc - Give instructions to Crude MV & LV to cast off if decided - Take trials of rail loading facilities | PKK/ VVSR/ MAB/ BPNS |  |  |
|  |  |  | - Following units are expected to be operational in July : - CDU/ VDU I - LPG Merox 1 - Kerosene Merox 1 - HNUU - Platformer - CPP - Utilities - RTF - MTF - Shutdown all operating units except CPP/ Utilities unless otherwise decided - Take trial of Kerosene Merox unit if ATF is likely to be needed - Provide jump overs to enable plants operation for long time without evacuation through sea route and d/s units not operating - Procure installites and flash lights - Top up all fire water pump with diesel - Maximise inventory of fire water - Test all water sprinklers - Increase inventory of liquid nitrogen - Form area wise emergency operation team - Test all PA system sirens, radio sets |  |  |  |
|  |  | During Emergency | - Switch off lights as per plan - Inform / announce to all concerned to take shelters as per security plan - Ensure no flaring, put off flare pilots - Inform fire Control room regarding fires/ damages - Direct tenders, ambulances to locations - Fire fighting/ rescue unit shutdown as required |  |  |  |
|  |  | Post emergency | - Re order Crude/ Fuels / feed stocks - Restore plant operations - Prepare revised schedules and action plans - Re-mobilise as required |  |  |  |