1. INTRODUCTION

2. THREAT PERCEPTION

Highly probable in case the hostilities become active -

2.1.  Air raids / Missile Attack on

- Refinery

- RTF

- Pipeline Corridor

- MTF

- Jetties

- Township

2.1.1.  PROBABLE SCENARIOS --- Explosions/ Chain of explosions / Vapour Clouds formation / Fire / Oil Spillage / Large scale casuality - requiring enormous medicare & evacuation

2.2. Planned Sabotage by enemy agents

- Jetties

- Pipeline Corridor

- MTF

- Refinery

- CPP

  - Subversive Activities by Agent Provocateurs - Inciting rioting leading to arson in the Refinery, MTF.

Main areas  having high probability of being affected..

- LC -2

- LC -3

- LC -4

Construction areas in Refinery & MTF.

3. Civil Defences (inhouse preparation)

The whole plan is to be in the following stages :

- Precautionary stage 	- Ongoing

- Preparation stage		- To be implemented from D-5.

- Implementation stage 	- In case of actual crises - MEPS to be implemented.

- Recovery stage           --- In the aftermath.

3.1. PRECAUTIONARY STAGE

| Sr. | Threat perception | Probability | Measures to be adopted | Action by | Target Date |
| --- | --- | --- | --- | --- | --- |
| 1 | Air Raids/ missile attacks long range/SAMS Air to surface | High / Medium | Govt (MOD) approached for declaring our complex as national " Vital installation " and arrangements of counter -missile system Anti-Aircraft guns . etc. | Corporate HR VVB MM | ASAP |
| 2. | Intrusion with explosives and improvised explosive devices in Refinery | Medium | Tighten access control, deployment of sniffer dogs at vulnerable Access control points. Deployment of a explosive defector. | By 12.07.99 Security/ Commercial (For purchase of explosive detector) |  |
| 2.(a) | Attack / Sabotage on Marine installation | High / medium | Intensive mobile patrols systems. (a) SBMS; Product liquid jetties; platforms port Control Room; tressel pipe line by boat patrols. | Procurement of two patrol Boats, for the interim period hire immediately patrolboats. Action by UB/ HSP. |  |
| 2.(b) | Attack / Sabotage on MTF | Medium | Completion walls fences around jetties causeway; Haul Road | SCM/GRS/ SKA | Immediate |
| 2© | Sabotage on pipeline corridor | Medium | Illumination of pipe line corridor / Haul Road. | AGD MAM | ASAP |
| 2(d) | Intrusion by car/ Truck Bombs by a cover story. | Low | Tight access control at material receipt gates , project Gate; Haul Road; MTF; Cause ways ; Ave-J close Haul Road for routine traffic; allow only those who have something to do in the Haul Road pipe corridor Thorough Random check of materials carrying vehicles/ suspect vehicles. | Security | Immediate. |
| 2(e) | Sabotage by technical mischief | Medium | Educate all employees, increase obtrusive & unobtrusive patrols in sensitive areas. Fence all operational areas & segregate them from construction areas. Have stand alone access control for all such areas. | Construction Managers.- Security | Immediate |
| 2 (f) | Subversive activities causing large scale disgruntlement roiting & arson | Low | Sanitize all labour camps from unauthorised elements. Flush out all job seekers from LCs surprise check of various areas, flush out if any unauthorised person is found. Presence of adequate member of SRP personal | Security | Immediate |
| 3 | Spread of Rumours | High | People to be kept informed. Presence of security and IR to curb the spread. | Security & IR | Immediate |

3.2 PREPARATION STAGE  (D - 5)

| SNo | ACTIVITY | ACTION | RESPONSIBILITY |
| --- | --- | --- | --- |
| 1 | Formation of Core Group | Appex Committee | VVB |
| 2 | Identification of Key personnel | Crisis management team as in the Major Emergency Management Procedure of BKT | APC / AGD |
|  | Distribution of Duties | To the concerned | APC / AGD |
|  | Education of employees and their families | Training Center to prepare a plan & logistics for education of employees | SD Mehta / SST / HSP/ BKT |
|  | Formation of Zones & identification of Zone teams | - Marine; MTF + Haul Rd & LC 4; - RRTF &RTF; - North of Str 1; - Fuel Complex + Coker ; - CPP + PP & Aromatics; - LC2 & MMC/ Padana Yds + ETP; - Utility + Sulphur & Desalination Plant; - LC3 + Rail loading Area; - Township. | - Capt. SP/ EPE/ PBMR/ RKM. - BPNS/CPJ/MDM/SKM - VKK/PP/MM - PKK/PKJ/RLG/CSR - BSD/SY/SJVSR/SR/GS - AKC/Sharma - PBP/RMS/GB - JP/BPNS/Security - Col Sethi/UB/KBSS |
| 3 | Emergency Control Room | At security control room | Security Control Room Duty officer |
|  | Alternate Control Room | War Room |  |
| 4 | Civil Defense Drills | The drills to be implemented | BKT/ SST |
| 5 | Communication |  |  |
|  | Two frequencies - | Installation of Two repeaters - Township & SSO Tower ; Primary & Alternate frequency | SJB |
|  | Additional Wireless Sets to be kept ready | 50 Walkie Talkie sets | SJB |
|  | Base sets | To be fitted in both Emergency & Alternate Control Room. | SJB |
|  | Telephones (emergency numbers) to be fitted. | Hotlines to ATC and Police Control Room. Emergency numbers to be informed to all. | SJB |
|  | PA Systems to be installed | To cover Refinery / MTF/ Township and Labour colonies. | MAM / BRM |
| 6 | Access Control Of Buildings | Deployment of Security to tightening of Security | Security |
| 7 | PHYSICAL MEASURES |  |  |
|  | Blackout Preparation |  | BKT & Team |
|  | Painting of window panes | Old news papers, black paint, brushes & painters to kept read. | Plant / Construction Managers; Col Sethi. |
|  | Vehicles | Painting of vehicles headlight | Tpt / Admin Dept |
|  | Torches & Gas Patromax | Procurement of Torches and their modification, Candles | Admin |
|  | Preparation of Shelters |  |  |
|  | Identification & Digging of trenches | All the zonal teams will earmark the places for trenches. No person will have to run for more than 150 mtrs. | TSR/ DE/ PBMR/ Col K Sethi |
|  | Drainage | Drainage arrangement for trenches, dewatering pumps to be kept ready. | TSR/ DE/ PBMR/ Col K Sethi |
|  | Earmarking of trenches | Zonal teams will do the briefing. | Zonal Heads to allocate in consultation with plant / construction managers. |
|  | Sirens |  |  |
|  | Installation of sirens | Throughout the Refinery; MTF; Township | BKT/ PLN/ MAM |
|  | Information regarding the tones / wails |  | BKT |
| 8 | Fire Fighting | To be kept ready for two major fires. |  |
|  | Requisition Manpower | Executives having heavy Driving License to volunteer. |  |
|  | Tankers fitted with pumps at Control Room |  | UB |
|  | Ambulance of LC to be parked near control room |  | GRS |
| 9 | Other Preparations |  |  |
|  | Earth moving equipment to be identified and stationed near CR | Equipment and two operators / shift to be detailed | M Mohan |
|  | Food / water / resting place to be identified | A separate plan is prepared by sh KKV | KKV & team |
|  | Liaison |  |  |
|  | With Defense |  | SST |
|  | With Civil Authorities |  | PN / CVJ/ RBG |
|  | Education |  |  |
|  | Briefing of Core Group |  | By sh VVB/SSTyagi/HSP |
|  | Briefing of Zone teams |  | VVB/SST/HSP |
|  | Briefing of employees |  | Zonal team heads |
|  | Training of workers |  | Trg centre |
|  | Evacuation | KKV has prepared a plan |  |
|  | Evacuation of families | -do- | KKV & Team |
|  | Evacuation of Labours | -do- | GRS/ RKS |
|  | Evacuation of Expats | -do- |  |

  - IMPLEMENTATION STAGE

| SNo | ACTIVITY | ACTION | RESPONSIBILITY |
| --- | --- | --- | --- |
| 1 | Warning | Receive message from Airforce / Civil Defense | Control Room Officer |
| 2 | Dissemination of inormation | Same as in MEPS - Procedure - HSE - S 229 | Control Room Officer |
| 3 | Activation of sirens | Start of emergency - Termination of emergency | Fire control room / SSM |
| 4 | Calling all off duty officers | All off duty security officers to report for duty on their own. | All to report at Control Room |
| 5 | Action to be taken | As per MEPS - Procedure - HSE - S 229 |  |
| 6 | Assist in evacuation | Zone teams |  |
| 7 | Communication with Defense and District authorities |  | Control Room Officers |
| 8 | Access Control at the gates |  | Shift Duty officers |
| 9 | Causality Collection | Evacuation of causalities | Zonal Teams |
| 10 | Helping in causality handling | Helping doctors / medical staff | Security officers detailed |
| 11 | Crowd control and guiding them into the trenches |  | Zonal Teams |

    - RESTORATION STAGE

| SNo | ACTIVITY | ACTION | RESPONSIBILITY |
| --- | --- | --- | --- |
| 1 | Access Control of Buildings and Main Gates | Tightening of Security checking at all locations | Shift officers |
| 2 | Crowd control | Guiding of people to safe places / Shelter. | Zone Teams |
| 3 | Distribution of food & other essentials |  | Zone Teams & IR Personnels |
| 4 | Vigorous patrolling |  | Security patrols |
| 5 | Evacuation of Casuality |  |  |
| 6 | Handling of Press & Media |  | PR Department |