SECURITY DEPARTMENT

WORK BREAKDOWN STRUCTURE

| WORK PERCEPTIONS |  |  |  |  | CONSTRUCTION STAGE |  |  | TRANSIT STAGE | STEADY STATE | DECISIONS REQUIRED |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TASK | threat/ apprehensions | PHILOSOPHY | METHODOLOGY | ELEMENTS | WORK VOLUMES | GATES REQUIRED | MANNING | WORK VOLUME, GATES AND MANNING | WORK VOLUME, GATES AND MANNING | ONE TIME ON GOING |  |
| ACCESS CONTROL - MEN Employees Project Employees Visitors - Vendors - Govt. Officials - VIPs - HO related Contractor s - Sub Contractors - Regular contractors Employees - Workers - Casual labour | - Unauthorised items - Explosives/ Weapons - Pilferage - Unauthorised Entry of persons | - To facilitate the smooth flow of the authorised personnel and deny access to unauthoriesd entry in the plant premises. - Prevent illegal entry of illegal material like weapons and explosives. - Prevent pilferage of the company property any other property from the premises of the company without authority of the company officials. | - Identify work sites / locations - Establish entry points for flow of personnel movement - Project team members will display their ID card while passing through the access control points. - Decide the pattern of passes, colour codes for the Universal , the specific area on the basis of rank hierarchy and functional requirements - Explain the system to the users and clarify their doubts if any. - Issue of Passes and Id cards & Periodical renewal. - Allocation of specific gates for various categories of men - Review and revise the system after discussion and brain storming with the users - Training of security personnel - Reception of visitors, contacting the officials to be visited by the visitor, issuing the visitor passes and guiding them to the specific areas/ buildings | - Formulation of access control policy - Planing and designing the access control systems - Select the most appropriate mechanism for issue of Id cards for various kinds of personnel - Decide the number and type of gates and number of walking lanes at each Gate as per expected volume - To feed and preserved personal details of contractor workers in data base and integrate the data base with other depts. For common use - Issue of procedures to the users. - Implement the procedures. - Test the efficacy of the systems incorporate any changes / modifications - Ongoing validations on the systems for achieving excellence / perfection. | - Reliance / Bechtal Project employees (2000) - Visitors (400) - Vendors(350) - Govt. Officials(10) - VIP( occasional) - HO Related 40 - Contractors 85000 Regular Contractor Employees-20000 Workers-25000 Casuals 40000 Issue and Renewal and Lamination of passes 2000 -3500 passes every day. | Employees Access Gates Total Three : Refinery -One 1600+250 (Empl & Visitors) Township-One 150+50 (Empl & Visitors) MTF- One 250+50 (Empl & Visitors) Labours Access gates Total Ten: Refinery-Six (65,000 men) MTF -Two Two (10,000 ) Township-Two (8,000) Details showing the flow of personnel in the enclosed plot plan layout | Control of routine movements through the Main Refinery Gate 5-10 pedestrian movements in each minute and 20- 40 vehicular movements every minute. The other two gates at MTF and Township will have lesser movements(@ 2-5 pedestrians & 5-7 vehicular movements per minute. In addition to the routine movements, during the peak shift timings will require most of the employees to pass through the gates within 20-30 minutes @ 50 persons/ minute/ lane ( 12 lanes for LC-1 and LC-3 gates; 10 lanes for LC-2 , MTF LC and 6 lanes for each of the remaining six Gates. The security strength will be supplemented by the mobile patrols during the peak shift timings. Similarly during the silent hours when there is less movement through the gates the Mobile patrol teams will be supplemented by withdrawing one person from each of the three employees gates. The Manpower will be as follows:. Officers @ I ta each gate (1 x 3 x 3 ) = 9 SGs[( 4+2+2) x 2] =16 Ten labour gates @ 01 Supervisor & 03 SGs in each shifts. Supervisor (10 x 2) = 20 SGs (10 x 3 x 2) = 60 Three teams of pass sections along with equipment will be working in A& B shifts to Issue and periodically renew and laminate the passes .One will be in the MTF area and two in the Refinery near the main gate . It will cater to the Township also This will require one officer Incharge and three teams of two DEOs in A &B shift = Officer 1 DEOs (2 x 3 x 2. 5)=15 To be out sourced Total for Access Control ‘Men’ Officers = 10 Supervisor & SGs = 80 | The number of Gates and the security strength to be reviewed by the SMC or the security Task Force on the basis of actual volumes of the construction work force | To be reviewed and validated |  | Metal Detectors - Hand Held- @ three at each gate -Walk Through-@12 at labour Gates 1 and 3; @ 10 for MTF and Township ; @ of six for the remaining six Labour gates @ two at the employees Gates--Gate designs as suggested in the Annexure Three sets of computerized pass systems with automatic laminators. Two sets of Explosive Vapour Detectors with electronic Stethoscopes |

SECURITY DEPARTMENT

WORK BREAKDOWN STRUCTURE

| WORK PERCEPTIONS |  |  |  |  | CONSTRUCTION STAGE |  |  |  | TRANSIT PHASE | STEADY STATE | DECISIONS REQUIRED ONE TIME & ASWR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TASK | threat/ apprehensions | PHILOSOPHY | METHODOLOGY | ELEMENTS | WORK VOLUMES | GATES REQUIRED |  | MANNING | WORK VOLUME, GATES AND MANNING | WORK VOLUME, GATES AND MANNING | ONE TIME / ON GOING |
| ACCESS Control - Material Company’s - IN - OUT - Returnable - Within Contractors’ - IN - OUT - Within Cash movement | - Shortages in incoming material. - Chances of material carried in outgoing empty vehicles. - Attempts to carry access material in outgoing material consignments. - Misappropriations - Thefts within. - Thefts (outside) - Wrong delivery Cash handling | Surprise random checks to ensure that: - Material reaches destination fast & Safe. - No short deliveries. - No Pilferage. - Accounted & stored properly. | - Open a material reception centre at the conjunction of SH# 25 & Haul Road. - Decide the number and type of gates required as per volume - Decide what kind of material to be handled at which gate - To determine the methodology procedure and number of work stations and the level of involvement and coordination of Security and Stores Dept. - Automation of the material logging system at the material Gates. - Review and revise the system if & when required. | - Guide material trucks to specific gates & location. - Logging system at materials gate. - Implement the procedures at the gates - Test the efficacy of the systems incorporate any changes / modifications - Ongoing validations on the systems for achieving excellence / perfection. | COMPANY MTRL (600 trucks / day ) Capital - Plant & Machine - Bulk Material - Cement - Structural Steel - Pipes - Fuel tankers Indirects - Furniture - Stationery - Misc. Sand & Aggregates 600 trucks/ day Quarry Stone 1200 truck/ day CONTRACTORS’ MTRL (500 Trucks/ day) Incoming - Consumable - Returnable Outgoing - Non-returnable - Returnable Total = 2900 |  | Refinery- Two Construction Material Gates; ( One Near the present Personnel Gate and the other near the Rail / SH #25 crossing) See Annex. CMG -1 RPL material for MMC; Meghpar and Padana Laydowns including structural steel-250 truck/ trailers. RIL material for PP and Aromatics-50, Fuel - 50 tankers. BHEL, ECC and other Contractors’ material-150 consignments. Total 500 Consignments. CMG -2 Rebars-40 trucks Cement-100 trucks Pipes & large bore fittings-100 Contractors’ Mtrl. 260 Total 500 Consignments Township CMG Contractors’ - 40 trucks RPL material - 10 Consignments Total 60 Consignments. MTF-CMG RPL materials -20 trucks Contractors-50 consignments. Total 70 Consignments. SAND GATE (South East Corner ) - 400 trucks PADANA GATE Aggregates From Padana and Lakhaia Quarries - 200 Trucks | Refinery CMG- 1 and CMG-2 - 1000 incoming consignments and 1000 outgoing empty trucks Security Checks. Time required for each vehicle: Incoming vehicles = 2. 5 min Outgoing - 1 min. Total time required for 1000 consignments = 58 hours - 20 min. Number of gates = 2 Work volume at each gate = 29 hr 10 min. Available working hours = 10. Number of work stations required = 3. SGs required at each work station = 2 SGs at each CMG = 6 (+1 during silent hours) = 7 Officer = 1 (During day) SGs at Township CMG = 2 SGs at MTF CMG = 2 For Padana Gate (Aggregates) and Sand Gate, no separate manning is recommended. The personnel controlling the Access of men will also log the entry of the Sand and aggregates. For township & MTF CMGs no separate Officer is catered. Officer controlling men will also control the material Movement. Total manpower for Access Control(material) Officers - 2 SGs - (7 +7 + 2 + 2) = 18. | The number of Gates and the security strength to be reviewed by the SMC or the security Task Force on the basis of actual volumes of the construction work force | To be reviewed and validated | - One computer terminal at each work station. DEO to be out sourced. - Every CMG will also require a Photocopier. - Overhead CCD cameras for speedier checking and clearing outgoing empty vehicles. (Cost to be worked out after Technical Survey after approvals) |

SECURITY DEPARTMENT

WORK BREAKDOWN STRUCTURE

| WORK PERCEPTIONS |  |  |  |  | CONSTRUCTION STAGE |  |  |  | TRANSIT STAGE | STEADY STATE | DECISIONS REQUIRED ONE TIME & ASWR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TASK | threat/ apprehensions | PHILOSOPHY | METHODOLOGY | ELEMENTS | WORK VOLUMES | IMPORTANT TRAFFIC POINTS | MANNING | WORK VOLUME, AND MANNING |  | WORK VOLUME, AND MANNING | ONE TIME ON GOING |
| TRAFFIC CONTROL - Within - Outside | - Traffic Accidents within the premises endangering human life and property - Accidents snowballing into labour trouble and flash strikes and work disruptions causing big production losses - Accidents involving the project vehicles on the outside roads creating serious commotion and ill-will against the Company. - Accidents on the State highway causing road blockades and serious embarrassment to the Company | - To facilitate the smooth flow of all kinds of Traffic to and from the Refinery within the premises and around the plant and to help avoid all kinds of vehicular accidents with the aim to prevent loss of life and property. - To ensure no Traffic Jams and holdups in and around the Site. - Also to aim at preventing any loss of man-hours due to commotion resulting from the accidents. | - Study and determine the intensity of traffic its flow & bottlenecks. - Study and determine the traffic pattern on the State Roads. - Decide the number and type of Traffic Control points. - System of imposing penal fines on transgressers. - Queue control system for the Consignment delivering lorries. - Synchronize the timings / movement of the consignment vehicles so that no jamming takes place - Study and design the automation systems for traffic control within the plant premises - Define destinations & route at entry point and Route maps for the Movement and of ODCs | - Establish Traffic control teams. - Formulate and Issue procedures for maintaining an inventory of all vehicles engaged on the site by issuing Vehicle passes and Crew passes - Assist and help the Safety Dept. in implementing the Safety parameters. - Ongoing validations on the systems for achieving excellence / perfection. | TRAFFIC VOLUMES - Consignment carrying (500 trucks / day ) - Contractors material (500 Trucks/ day). - Construction Dedicated vehicles 4000 Vehicles (assorted sizes doing many trips) - Heavy Mobile Equipment 1000 (doing many trips) - Light Vehicle for Conveyance 1000 vehicles/ day Total = 7000 | Most busy Roads Refinery- Avenue-A Avenue - J Avenue -H Haul Road Avenue - F Avenue -D Avenue - E Street # 9 Street # 8 Street # 7 Street # 4 Street # 1 Most Busy X sections and approximate vehicles/minute at the peak rush hours. SH#25 x Av. A =35/min Av.-A x St. # 1 = 25/min Av.-A x St. # 4 = 20/min Av.-A x St. # 7 =15/min SH#25 x Haul Rd. =12/min SH#25 x Av. J =12/min SH#25 x Av. H = 12/min Av.-H x St. # 9 =7/min Av.-H x St. # 1 = 5 /min Av.-H x St. # 4 = 5/min SH#25x Town Gate =5/min Haulage to MTF = 5 /min Most busy Parkings Main Ref. Personnel Gate . Construction Mtrl Gate -1 Construction Mtrl Gate -2 Township Const Mtrl Gate Jetty Access Gate | Two mobile Traffic teams consisting of an Officer and Two SGs in a ‘stand alone’ Vehicle (Sumo) with audio- visual flash lights and siren. Officers ( 1 x 2 x 3) = 6 SGs (2 x 2 x 2) = 8 8 Duty points at Parkings @ 1 SG each ( 8 x 2) = 16 Total Requirement for Traffic Control Traffic Officer IC = 1 Mobile officers = 6 SGs = 24 RECOMMENDATION Computreised Traffic Control Lights at the busy cross sections as indicated. | The Construction traffic pattern will continue more or less in the same intensity . The additional traffic due to product despatch will be required to be catered to. |  | To be reviewed and validated | Approval for conducting Technical Survey for over all Traffic management at the site. |

SECURITY DEPARTMENT

WORK BREAKDOWN STRUCTURE

| WORK PERCEPTIONS |  |  |  |  | CONSTRUCTION STAGE |  |  |  | TRANSIT STAGE |  |  | STEADY STATE |  |  | DECISIONS REQUIRED ONE TIME & ASWR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TASK | threat/ apprehensions | PHILOSOPHY | METHODOLOGY | ELEMENTS | WORK VOLUMES | POSTS REQUIRED |  | MANNING |  |  | WORK VOLUME, GATES AND MANNING |  |  | WORK VOLUME, AND MANNING | ONE TIME ON GOING |
| SECURITY OF MATERIAL STORAGE, GODOWNS, WAREHOUSES AND LAYDOWNS | - Criminal trespass. - Thefts during silent hours - Pilferage - Carrying more material than authorised. - Misappropriation . | - Effective security and protection of the materials in the stores and warehouses. - To facilitate the smooth movement of material within the plant. - Prevent losses due theft, pilferage, misappropriation etc. | - Design systems for protection and security of materials in the stores and warehouses. - To develop systems to prevent Intra Plant theft & misappropriation. - Study and identify the available technology and its applicability and customization in our conditions. - Ongoing validations on the systems for achieving excellence / perfection. | - Identify various options available study their implementation with all pros and cons and cost effectiveness. - Anticipate the most likely modus operendi of novice and professional criminals. - Study and frame the material movement procedures. - Randomly check the materials issued from the stores and check if they are going to the right destinations and whether the prescribed procedure is followed. | Bonded Warehouses - 2 Open Yards - Refinery-7 - MTF - 1 Covered Stores - 3 | Option - 1 13 duty posts during the night. Option - 2 To cover all the storage areas and Laydowns by mobile patrols and cater to no static duty posts Option - 3 Install the electronic surveillance systems covering all the storage areas by CCD cameras with monitor in the Security Control Room and use the Mobile Patrols as reactive and reinforcement in case any criminal activity is noticed. RECOMMENDATION Option - 3 For working out the cost a Technical survey is required. | i) 13 posts @ 01 SGs at Night. 13 x 1 = 13 NIL manpower as the Mobile patrol will cover this area. For which manpower is catered seperately. NIL as no static manning will be required. |  |  | The number of static security posts and the security strength to be reviewed on the basis of actual volumes at various construction phases After studying the effectiveness and efficacy of the system more areas will be covered by electronic surveillance. |  |  | To be reviewed and validated |  | Approval for Getting the areas surveyed. |

SECURITY DEPARTMENT

WORK BREAKDOWN STRUCTURE

| WORK PERCEPTIONS |  |  |  |  | CONSTRUCTION STAGE |  |  | TRANSIT STAGE | STEADY STATE | DECISIONS REQUIRED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TASK | threat/ apprehensions | PHILOSOPHY | METHODOLOGY | ELEMENTS | WORK VOLUMES | INFRASTRUCTURE REQUIRED | MANNING | WORK VOLUME, AND MANNING | WORK VOLUME, AND MANNING | ONE TIME ON GOING |
| PROPERTY PROTECTION - PERIMATER WALL - OFFICES - BUILDINGS - HOUSING - AT TOWNSHIP - IN THE CITY | - Criminal trespass. - Loitering in the plant areas. - Trespass into the storage areas. - Trespass in the construction area for subversive activities. | - To Develop a reliable system to prevent any sneaking entry into our premises. - Prevent any misdeed and crime on our property in the plants & housing. - To ensure safety and security of office assets including the documents in the project offices | - Formulation of a system for the constant vigil of the entire property and perimeter wall. - Develop systems for: - - Prevention - - detection - -Arrests - - Punishments - Prescribe procedures to fix up accountability for any loss due to negligence and carelessness. - Envisage various options available for the security of the property. - Ongoing validation of the usefulness and cost-effectiveness of the system. | - To envisage the requirement and devise systems for a constant vigil. - Organise periodic lectures and seminars to inculcate Security Consciousness - Draft manning procedures and frame SOPs for the SGs on various duties. - Plan a system of covering the entire area by patrolling. - Locking and opening of the Project offices during silent hours. - Test the efficacy of the system and validate with technology | - A lot of pressure is envisaged on the western side of the perimeter passing along Megpar village and Padana village. - Costly stores with very handy attractive items kept in the open yards just contiguous to the wall will attract many criminals. Therefore the entire area requires constant surveillance. - 40 thousand workers and labours are going to work at area enclosed between Ave. A: Ave. F and St. # 4 and St. # 8. It will require a very active Security presence. - The MTF area where a lot of activity is expected requires constant vigil. | Perimeter watch. Option - 1 11 watch towers on Perimeter wall ( Location in Annexure) to be manned during the night. Option - 2 CCD Cameras on illumination Towers. No SG on watch duty. (Recommended Option)* *Cost to assessed by a Technical Survey Team. Area Patrols Two dedicated mobile patrols for Western side of Ave. A along the perimeter wall inside & Outside. One dedicated Patrol for the most intense construction area. Ave. A: Ave. F and St.#1 : St. 8 Two dedicated Patrols to cover the Areas and storage yards adjoining the Labour Camp # 1 and # 3 and Two dedicated Patrols for the entire MTF. This will also cover the Jetty area. One Motor Boat Patrol for the sea front, SBM and the Jetty area. Boat & crew to be hired. DETECTION One Dedicated team of two investigators duly equipped with forensic kits to investigate and detect and loss due to theft , fraud, accidents and fix up accountability. | Option - 1 Watch towers to be manned only during night 11 x 1 = 11 SGs Option - 2 NIL manpower. (Recommended Option) Area Patrols Seven Mobile Patrols @ One officer over all incharge in each shift. 1 Supervisor and 1 SG in each shift. The Mobile Patrol doing outside patrolling and in the MTF area will also be having Patrol dogs with dog handlers. Officers 3 x 1 = 3 Supervisor (Out sourced) 7 x 2 = 14 SGs 7 x 2 = 14 Sgs for Sea front patrol 2 x 2 = 4 Dog handlers = 2 These Patrolling personnel will also be utilised during the peak shift timings for checking the Access Control points at the labour camp Gates and any other Gate requiring reinforcements No Static Security duty is catered to in the Project Offices. The accountability of property within the Offices will be that of House keeping under the control of the overall Specific Area Owner. RECOMMENDATION: Two CCD cameras on each Project Office Cluster may be fixed (Cost to be worked through Technical Survey) Total manning: Officers - 5 (3+2) Supervisors - 14 SGs - 18 Dog Handlers - 2 | To be reviewed and validated. | To be reviewed and validated. | Approval for Getting the areas surveyed. POLICE STATION: Presently split Jurisdiction of Sikka & Lalpar. Recommended: One new Police Station for the entire Site |

SECURITY DEPARTMENT

WORK BREAKDOWN STRUCTURE

| WORK PERCEPTIONS |  |  |  |  | CONSTRUCTION STAGE |  |  | TRANSIT STAGE |  | STEADY STATE |  | DECISIONS REQUIRED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TASK | threat/ apprehensions | PHILOSOPHY | METHODOLOGY | ELEMENTS | WORK VOLUMES | WORK STATIONS REQUIRED | MANNING |  | WORK VOLUME, AND MANNING | WORK VOLUME, AND MANNING | ONE TIME ON GOING |  |
| TO SET UP AN INTELLIGENCE AND VIGILANCE MECHANISM | Leakage of Sensitive Information through : - Hard copies of Plans and Drawings - Computer Related leakage through, E-mail ,Internet - Telecom Related - Telephone , Fax Wireless etc. - Commercial related - IR. related by the above mode and also by personnel having access to such information. | - To ensure that our own internal technical and Commercial sensitive information is not leaked out. - To facilitate collection, collation and dissemination of relevant intelligence information. NOTE: Annexure on Information Security attached. | - Decide the number and level of officials for the Intelligence and Vigilance teams. - To facilitate them in getting some initial technical training and skill. - To equip the team. - To create Technical Surveillance Counter Measures ( TSCM). - To arrange programs to create awareness in our senior functionaries about the importance of keeping our own information safe. - To create and cultivate and handle sources. | - Conceieve a system of preventing leakage of secsitive information. - To design a system of classification and handling of sensitive documents. - To design a system of encrypting, and coding the documents on computer and transmission. - Planning and designing of the Infrastructure for intelligence gathering. - Prescribing parameters and mandate for the Intelligence and Vigilance teams. - Periodically review the men and equipment to validate as per functional requirements and abilities of the team. | - Keeping a watch on the activities of about 80 thousand workers. - One team will be required with a mandate to counter espionage and prevent leakage of information from within - One Central Coordinator who will collate the information received from all sources and disseminate to the right corners. | - Four dedicated teams (one each for the Labour Camps and one for outside the plant. ) - One team for counter measures. | Officer Incharge = 1 4 teams of 2 SGs each = 8 Two officers for counter- measures to prevent leakage of our own information. One officer for outside plant job including the routine liaison They will be provided one jeep for their routine patrol/ Task and four motor cycles. Total manning Officers - 4 SGs - 8 |  | May be reviewed and required changes will be incorporated. | For periodical review and validation. |  |  |

SECURITY DEPARTMENT

WORK BREAKDOWN STRUCTURE

| WORK PERCEPTIONS |  |  |  |  | CONSTRUCTION STAGE |  |  |  |  | TRANSIT STAGE | STEADY STATE | DECISIONS REQUIRED |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TASK | threat/ apprehensions | PHILOSOPHY | METHODOLOGY | ELEMENTS | WORK VOLUMES | NUMBERS REQUIRED |  | MANNING |  | WORK VOLUME, GATES AND MANNING | WORK VOLUME, GATES AND MANNING | ONE TIME / ON GOING |  |
| TO ESTABLISH SECURITY CONTROL ROOMS | - Communication gaps leading to problems pertaining to IR. situations, criminal activities, traffic accidents and other industrial mishaps. | - To establish Central Security Control Room to function as the nerve Centre of all the security systems. - This Control room will function like a Central Police Control. | - Decide the location and design of the Central Control Room. - Determine the pattern of manning the Security Control Room. - Decide the level of automation and the placement of monitors and Controls in the Control Room | - Planing and designing the central security control Room in the Refinery and Two subsidiary Control Rooms ( One each at MTF and Township) to operate and function on 24 hour a day , seven days a week - To create an infrastructure including telephone wireless communications. - To update the technology and install the electronic surveillance by remote control CCD cameras to be monitored from the central Control Room. - To frame procedure and a check list for the Security Shift Superintendent for initiating remedial measures to deal with all perceivable exigencies and crises in and around the plant during his shift. - Ongoing validations on the systems for achieving excellence / perfection. | - Central Security Control Room will remain heavily committed all the time especially during the Construction stage. - The Control Room Officer will be required to receive more than 100 telephone and wireless calls every hour. - He will be required to have a constant touch with the Security Patrols and Traffic Teams. - Logging all the major happenings. - The Subsidiary Control Rooms one at the MTF and Township will be functional from the main Gate houses and officers Incharge of the gates of MTF and Township also work as Control Room Officer. | One Central Control Room. Suggested location- Option-1 Conjunction of Avenue ‘A’ and Street 4, near present Office - 7. Option -2 The main Gate house near the Refinery gate. Two subsidiary Control Room to function from the Main Gates of Township and MTF. | One Officer Two SG No extra manpower for subsidiary Control Room catered as the Shift Officer incharge at Township and MTF will be manning the Control Room. TOTAL MANNING Officers (1 x 3) = 3 SGs (2 x 2) = 4 |  | To update the working of the Control Room and Upgrade the level of automation in the Transit Stage. |  | To be reviewed and validated |  |  |